## Slide 1: LBNF DSS & Clean Room & Infrastructure
Status
04/11/2020

## Slide 2
Updates to V.7
Cryostat
DSS
  End walls supports
  SRA size
  APA trolleys
  CPA trolleys
  Main rails
  Switchyard and runaway rails
  Ground Planes supports
Roof
  Updates to the structure
Floor and Walls
  Updates to the structure
TCO
  Updates to the structure
Roof Handrails and Wooden floor
  New gates (was interfering with Detector mezzanine)
Mezzanine Platform and Access
  New Offices and DAQ room
Mezzanine Structure and Supports
  Extension
Detector Mezzanine racks and cable trays
  Cables trays modification
Detector
End Walls
  Additional parts (APA/EW interfaces)
CPA
  Additional parts (CPA/EW interfaces)
APA
  New yoke
  New cable supports
Field Cage
APA Cables
  Were not appearing in V6
Mezzanine Proximity Cryogenics
  Modifications to the layout due to interference with extended mezzanine structure
  Piping going to CUC cavern (lower than before)
  New insulation purge system (still need updates for V.8)
Additional Electrical Equipment
  Routing modification due to Mezzanine Proximity Cryogenics modification

## Slide 3
Detailed drawing of the TCO opening

## Slide 4
APA – New Cable Trays supports

## Slide 5
APA – Cables layout

## Slide 6
End Wall - Support
All information has been recently supplied to the HV consortium for making the final design.

## Slide 8
End Wall – Support – Current Configuration

## Slide 9
APA Trolley – Installation Studies

## Slide 10
Clean Room - Status

## Slide 11
Cold Box – Door Opening & Storage

## Slide 12
3000
2600
Cold Box – Door Opening & Storage

## Slide 13
Cold Box – Door Opening & Storage

## Slide 15
TCO Beam(s)

## Slide 16
We need to define a “Time Stamps”
But also for the Clean Room !

## Slide 17
We need to define a “Time Stamps”
But also for the Clean Room !
EDMS Structure has been created
https://edms.cern.ch/project/CERN-0000213013

## Slide 18
Thank you!