## Slide 1: MQXFA07 Coil Acceptance Review Introduction & Charge
Giorgio Ambrosio
Magnets L2
U.S. HL-LHC Accelerator Upgrade Project
MQXFA07 Coil Acceptance Review
December 17, 2020

## Slide 2
Committee
Steve Gourlay (chairperson), LBNL
Arup Ghosh, BNL retired
Susana Izquierdo Bermudez, CERN
Date and Time
December 17, 2020. Start time is 7/9/10/16 (LBNL/FNAL/BNL-FSU/CERN)
Location/Connection
Video-link by Zoom, info by email.
Link to agenda with talks and other documents
https://indico.fnal.gov/event/46767/

## Slide 3: Review Goals
The HL-LHC AUP project is starting assembly of MQXFA07 magnet in December 2020. MQXFA07 is the fifth and last pre-series low-beta quadrupole (MQXFA) to be used in Q1 and Q3 Inner Triplet elements for the High Luminosity LHC. If MQXFA07 meets MQXFA requirements [1] it will be used in a Q1/Q3 cryo-assembly to be installed in the HL-LHC.
For MQXFA07 assembly (including a spare coil) AUP is planning to use QXFA coils: 114, 117, 124, 212 and 214. Coil 117 was approved for use in MQXFA05 [2] and is assumed approved for use in MQXFA07.
Conductor and pre-series coil specifications are presented in [3]. Discrepancy or Non-conformity Reports are generated whenever a component does not meet specifications.
The reviewers are requested to review discrepancies and non-conformities in strands, cables and coils, for the following coils: 114 (cable P43OL1097), 124 (cable P43OL1131), 212 (cable P43OL1124), and 214 (cable P43OL1127).

## Slide 4: Specifications at:
Strand specs: FDR pp. 9-10
Cable specs: FDR pp. 10-13
Pre-series Coil specs: FDR pp. 70-73
  Recently added spec for keyway tolerance: +/- 250 um
Series Coil specs: QXFA Series Coil Production Specification
  US-HiLumi-doc-2986
Coil electrical QC: QXFA Series Coil Fabrication Electrical QC plan
  US-HiLumi-doc-521
All docs are on Review Indico page
Coil CMM measurements for acceptance are performed at LBNL;
CMM at LBNL is done using Series Coil Specs
Coil CMM at BNL and FNAL are used for feedback to L3s

## Slide 5: CHARGE Questions
The committee is requested to answer the following questions:
Have Discrepancies and Non-conformities been adequately documented and processed?
If there are critical Discrepancies/Non-conformities, have they been adequately documented and processed?
Did the L3s properly identified critical Discrepancies/Non-conformities?
Is there any coil that you recommend not to use in MQXFA07?
Do you have any other comment or recommendation regarding these coils and their conductor for allowing MQXFA07 to meet MQXFA requirements [1]?
Series Coil Specs: QXFA Series Coil Production Specification US-HiLumi-doc-2986
MQXFA Functional Requirements Specification, US-HiLumi-doc-36.
MQXFA05 Coils Acceptance Review Report, US-HiLumi-doc-2742.
MQXFA Final Design Report, US-HiLumi-doc-948-v10 (version 10 was valid at the time pre-series coils were fabricated) sections 3 and 5.1.1;
and QXFA Coil Fabrication Electrical QA, US-HiLumi-doc-521 step 16.

## Slide 6: Critical DR/NCR:
Critical nonconformance: a nonconformance which meets at least one of the following:
  affects form, fit, or function in the as-found condition
  involves damage, or suspected damage, to the coil conductor
  is likely to trigger yellow or red schedule or cost variance reporting thresholds
  meets the requirements of “Moderate” or higher per the CERN Impact Matrix (for collaborations) in EDMS 1863763
Handling of Discrepancies and Nonconformances
US-HiLumi-doc-2484

## Slide 7: Coil Ordering
The use of coils with different conductor properties (RRR and Cu/NCu) may increase Coil-Ground voltages
Since CLIQ is introducing an asymmetric behavior, coil ordering may be used to compensate for different conductor properties
Therefore, starting from MQXFA03, AUP is checking peak Coil-Ground voltages for any possible coil ordering
  All options with peak voltage above spec will be forbidden
  Voltages of other options will be taken into account together with other data, when deciding coil ordering
 talk “Coil Ordering based on Conductor Properties”

## Slide 8: A06 Review Recommendations
Check the RRR and Ic of the reference wire that is heat-treated with the coils at BNL and FNAL. This will indicate whether there is a systematic difference in the coil temperatures at 665C.
  Will be done as soon as we have coils heat treated with reference wire. In addition, there is ongoing effort at FNAL to improve oven control.

## Slide 9: A06 Review Recommendations
For quench voltage calculations used to optimize the coil ordering use RRR of extracted strands rather than rolled strand data. In addition, quench voltage analysis should address the possibility that the spare coil will be used.
  Extracted strands will not be available for “next” coils. Therefore, we are computing voltages using RRR from both rolled strands and minor edges; and we will use ordering OK with both methods.
  Yes, we are computing voltages for all possible combinations of 4 coils out of the 5 coils presented.

## Slide 10: A06 Review Recommendations
Address out of tolerance DRs for electrical tests: review and possibly refine tolerance band, check instruments, and define additional tests and/or corrective actions that should be undertaken following out of tolerance measurement.
  This is done: QXFA Series Coil Fabrication Electrical QC plan (US-HiLumi-doc-521) contains updated ranges, which have been computed using pre-series coil data.

## Slide 11: Back up Slides