## Slide 1: MuCool/MICE Coupling Coils
As you know, we are starting down the path to test MuCool/MICE magnet windings (cold-mass)
  Need 3 magnets
    One for the MuCool RF program at Fermilab and two for MICE
  Produce & test 4 coils/cms.
The first magnet is for MuCool & will be used here
What is the effort needed to
  Assemble and Test this first complete magnet at Fermilab?
  Of course, we also need total effort:
    Setup test system
    Test coils
    Assemble and test full CC 1

## Slide 2: A Top level plan
Our working assumptions:
  All cms built in China
  All parts built in China
    Cold-mass supports may be outsourced to Wang NMR
  QA plan for parts to be developed by Qi Huan Co.
    Some QC will need to be done at point of assembly
My (the Director may disavow) preferred plan for MICE magnets (CC2 & CC3)
  Assembled and tested in the UK from Chinese parts & using tested windings