## Slide 1: FAST RunCo Summary
Edstrom
2/26/2021

## Slide 2: Summary
Controlled Accesses
  Most mornings for various jobs
  Alignment Wed/Thurs for OSC elements (E-Straight) / Swapped in OSC Sextupoles in time for alignment
Electron Injector
  Beam Delivered for IOTA Injection studies
  Trouble with Toroid front-ends
Cryo
  Scheduled PM for Tuesday next week (3/2) will require 4K warm-up into Wednesday
  For now, nominal 2K operation, no problems
IOTA Issues
  Swapped noisy 16-Chan 2A Supply Chassis
  Toroid Work
  Kicker timing jitter
  Longitudinal Beam Instability
  Implement OSC Lattice
Note:
  Jamie Santucci is away until 3/01
  Chip Edstrom is standing in for FAST RunCo

## Slide 3: Notes from the 0900 & Internal
FESS reports that the boiler flow switch was replaced (as scheduled)
  We have a back-up again
AC Technicians at NML Thursday
  Findings?

## Slide 4: IOTA Proton Injector Beamline
The Y-Chamber and LEBT Solenoid #1 are mounted
  Need the upstream LEBT spool
    Leak check progress?
  Next steps:
    Assemble the source
    Leak Check the full assembly
    Complete HV cabinet**
    Coat and activate another cathode
    Plug it in and turn it on…
EPICS interface for BPM & LLRF systems
Need final beamsheet for MEBT stand design

## Slide 5: IOTA Proton Injector Beamline
Physical components still needed:
  325 MHz LLRF System
    Euclid Techlabs
  BPM Assemblies (5x) and associated electronics
    Instrumentation Technologies
  Electrically Isolated Diaphragm (LEBT)
    Design complete (Andrea Saewert & Steve Wesseln)
  4-Channel bias / current draw measurement chassis
    Working on it (Andrea & Vic)
  5-6 kW 325 MHz amplifier for the Buncher
    John & Ding are looking into it
  MEBT Wires
    To be borrowed from PIP-II IT
  LEBT/MEBT Allison Scanners
    To be borrowed from PIP-II IT
  Electrical work / cable pulls
    NML Gallery Electrical Contract
    NML-MEBT & ESB-MEBT cable pull / Source area Electrical