## Slide 1: Subsystem: Plans for Production & Component QAQC
Name
Date

## Slide 2: Outline
Description of Component Production Plan
Planned/Proposed Testing at Sub-system Level prior to Component Production (Quality Assurance)
Planned/Proposed Testing at Sub-system Level during Component Production (Quality Control)
Required Sub-system Acceptance Testing upon Receipt @ MATF
Aspects of QAQC & Example

## Slide 3: Description of Component Production Plan
What components does your system need to produce?
Where will these components be produced? Who is responsible?
  What documentation is needed for production?
    Procurement specification?
    Vendor reports?
    Material certifications?
    On-site visits and witness testing?
    Component travelers?

## Slide 4: Planned/Proposed Testing at Sub-system Level prior to Component Production (Quality Assurance)
Proposed warm-testing per prototype/pre-production component
  Number of components to be tested
    Does this provide sufficient statistics?
  Where will the test occur?
  Who will be involved?
  What is the schedule/timeline?
Proposed cryo-testing per prototype/pre-production component
  Number of components to be tested
    Does this provide sufficient statistics?
  Where will the test occur?
  Who will be involved?
  What is the schedule/timeline?

## Slide 5: Planned/Proposed Testing at Sub-system Level during Component Production (Quality Control)
Proposed warm-testing per production component
  How many components are tested? All? Sample? By Lot?
  Where will the test occur?
  Who will be involved?
  What is the schedule/timeline?
Proposed cryo-testing per production component
  How many components are tested? All? Sample? By Lot?
  Where will the test occur?
  Who will be involved?
  What is the schedule/timeline?

## Slide 6: Required Sub-system Acceptance Testing upon Receipt @ MATF
After your sub-system has produced & QC tested components, they are shipped to the Module Assembly and Testing Facility (MATF) for TPC Assembly and Testing
  What tests need to be completed pre-shipment to characterize the system?
  What tests need to be repeated post-shipment at the MATF to verify no component change during shipment?
What resources are needed to perform these tests?
  How many people?
    Assume these are subsystem experts; most likely graduate students or postdocs
  What equipment is needed?
    Assume that your sub-system will need to supply TPC A&T with necessary equipment
What are expectations for database / parts tracking?
    Spreadsheets? PDM systems?

## Slide 7: Aspects of QAQC – What are the main considerations for your QAQC Plan?
Main Considerations for Developing your Plan
  Requirements
    What QAQC steps are needed to validate your system requirements?
    Most, if not all, sub-system requirements should be validated prior to FSD and MATF
  Production yields
    What % of your components meet requirements?
  Spares
    How many spares will be needed based on yield?
  Risks
    Are your prototyping/QA efforts directly addressing subsystem risks? -> burning them down
  Resources
    Do you have an individual identified that can assist with these items?
Other Considerations
  Infant mortality
  Component handling (ESD, shipping, safety)
  Cryo-longevity
  Part tolerances
  Vendor qualification & vendor visits
  Cleanliness & LAr compatibility
  …..

## Slide 8: Example QA: Cryogenic Longevity
List of system components that are not evaluated yet at cryogenic temperatures over long timescales
  What is the key concern for cryogenic longevity on a per component basis?
  Rank components by severity of failure:
    1 – Minimal: does not impact sub-system requirements
    2 – Moderate: may impact sub-system requirements, does not impact key requirements
    3 – Severe: impacts key requirements
  Does testing require liquid argon or can liquid nitrogen suffice?
  If liquid argon, does it need to have high purity?
  Is there a risk in the Risk Registry that captures these potential cryo-failures?
  Is there a Requirement on component cryo-failure rates?
What components can be tested together? What can be tested separately?