## Slide 1: RunCo Report for IOTA/FAST Meeting 04/16
Dates:
  Main Complex Summer Shutdown
    June 28 – Sept ~12 (HEP 10/04)
  FAST Shutdown: ~end of June(ish)
  FESS:
    FESS is in the “process” of switching Fermilab buildings from Heating to Cooling throughout April
    NML 13.8 kV switch/transformer HV-PM August 3
    Lab B HV-PM (Cryo): July 23 (FAST @ RT by then)
    Master Sub Outages: August 30 & September 07 & September 13
Linac:
  Camera servers being worked on (see Chip)
  CC1 conditioning seems to have helped (thanks Chip)
  This week, extensive re-tuning was needed in linac and injection into IOTA
IOTA: Working on lifetime & aperture & lattice & orbit
  We are up to 0.2 mA and 15 minutes (not at the same time)
  QA4R & QC2R gaps found and fixed (see 192488 for lessons Learned)
  M3R Trim coils need checking
  150 MeV studies started
    IBEND re-tapped to 499 A. Ramp down slowly.
    Ground-fault issues found and mitigated(ish).
  OSC commissioning continues (see J. Jarvis)
    (e-/PU/KU alignments, tuning, LOCO)
  IOTA tune analyzer (see Nilanjan)
  Cables pulled for OSC & IOTA being terminated
    Work to occur during morning CAs
  MPS timing work started (see Chip)
Notes: Why are you looking down here? Look back at the slide.

## Slide 2: Run Plan for Next Week (April 09)
Monday – Friday
  Monday Morning CA (till 14:00)
    Cryo at 5K for morning Kinney work, 2K by 2PM (v.2.0)
  CA in the mornings (w/ RunCo approval)
    OSC diagnostics installation
    IOTA Cable termination and clean-up
    URSSE installation and calibration
  Run beam in IOTA after noon for:
    lattice tunning for OSC
    aperture studies
    OSC commissioning
    150 commissioning