## Slide 1
Dean (Chip) Edstrom
05/07/2021
IOTA Proton Injector Update

## Slide 2: Update
BPM Contract
  Still not yet signed… Changes were made requiring our approval
Ansys Vacuum Analysis
  Still in progress
Fabrication activity: EID, split flange adapter
  Pushing on 80-20 stand finalization
Klystron in-situ placement
  Radio silence from Alignment
HLRF electrical fixed-price begins May 17
  ‘Moving day’ next Tuesday
LCW Layout / Fluids considerations
  Yurick estimates 3 months to fixed-price contract
  Fluids group will not support fluorinert skid (!)
Resuming HV enclosure work (Kermit)
Source Stand Hydrogen Distribution
  Mechanical (Dave)
  Interlocks (Mark)

## Slide 3: HLRF Electrical Buildout Prep

## Slide 4: HLRF Electrical Buildout Prep
Relay Racks
  Three Relay Racks to ESB MDB
  All remaining South relay racks (7 5) to staging area (Near gun klystron / modulator?)
Blue element stand to north end
Variable tap & Circulator to the cave roof
  Will need AD/Operations inspection after they’re in place
325MHz Klystron Lead Shield
Source cabinet to aisle next to Cryomodule Charging Supply
Miscellaneous
  Aluminum (Plate / perf stock / 80-20)
  Tool Cabinets
  Rectangular waveguide
  Chillers
  HV Enclosure Frame