## Slide 1: FY12 Proton Driver Study Plans
Keith Gollwitzer
Fermilab
MAP L1+L2 Management Meeting
October 20 ,2011

## Slide 2: FY12 Plan
Complete Task Force Work
  Settle on Rings’ Lattices
    Start instability studies/calculations/simulations
  Determine trombone delivery feasibility
  Write Report
Support IDS-NF Activities toward RDR
  “Convert” above output to common language
  Costing exercise
  FNAL NF layout

## Slide 3: Effort Breakdown
Task | Effort (FTE)
Rings’ Design | 0.2
Trombone delivery | 0.1
Report | 0.1
Simulations | 0.2
IDS- NF RDR Work | 0.2
IDS-NF Costing | 0.3
FNAL Layout | 0.2
Total | 1.3

## Slide 4: Scenarios
Increase
  More to simulations
Decrease
  Less to simulations and FNAL NF layout

## Slide 5: Issues
Assumes more resources then FY11
Assumes that people work for a few months as opposed to day/week for the entire year
Scarcity of engineering resources for costing exercise
Meeting IDS-NF milestone/deadlines