## Slide 1: ND-LAr Integration and Installation (I&I) QAQC, Manufacturing, Procurement Plans
Jonathan Asaadi
Andrew Lambert

## Slide 2: Documentation List
QAQC Plan
Manufacturing Plan
Procurement Plan
Series of other documents exist in various forms of maturity related to I&I activities, need entering in PD Documentation Directory
  Near Site activities
    EDMS: 2480337, 2480338, 2480340, 2480341, 2480342, 2480343, 2480344, 2480345
      These cover surface work such as foreseen critical lifting procedures, functional verifications, and integration steps
    EDMS: 2480346, 2480347, 2480348, 2480349
      These cover work in the cavern
    EDMS 245099 and 2458074
      These are for physical interfaces with the cryostat and LBNF cryo
    EDMS 2591433
      This is a summary of the prototyping and testing plans
    EDMS 2480350
      High level summary of TPC installation activities and timelines

## Slide 3: QAQC Plan
EDMS 2609927
Requirements
Components Inspected/Tested
Description of QC tests
QC test locations
Technical justification of QC tests

## Slide 4: Manufacturing Plan
EDMS 2609929
Outline of ND LAr activities at the Near Site to produce module row assemblies and install to cryostat:
Responsible persons & points of contact
I&I scope of work at Near Site
Manufacturing processes (module rows, module array)
Material concerns
Inspection requirements
Shipping

## Slide 5: Procurement Plan
EDMS 2609928
List of fixtures and procurements to produce module row assemblies and install to cryostat at Near Site:
Key items to be procured & timelines
Procurement management
Vendor management
Approval processes

## Slide 6: Remaining Issues / Requests for Information / Next Steps
Remaining Issues
  QC activities not well defined yet
  Designs for fixturing are not mature - manufacturing/procurement plans will most likely evolve with these
  Need to better understand any need for clean spaces or cleanrooms
Requests for Information
  Will need to coordinate with TPC Assembly & Testing on assembled module QC tests that should be done before crating at MATF and after uncrating at Near Site
  Fixturing that requires load testing - do these load tests need to be done at FNAL, or will FNAL accept an LBNL certified lifting fixture - need to follow up on this with DUNE safety
Next Steps
  Coordinate with LBNL cryostat and I&I teams on prototyping activities for the fixtures and procedures (QA)
  Further develop preliminary designs and update QAQC, Manufacturing, and Procurement plans as necessary
  Identify components that require load tests/certification