## Slide 1: NSCF Storage and Assembly Needs and Assumptions
J. Szott
LBNF/DUNE-US NS Storage and Assembly Planning Workshop - 1st meeting
4 August 2021
DUNE DocDB 23129

## Slide 2: Outline
NSCF Scope Overview
  Major Elements and Types
Pre-Construction Phase Storage and Assembly Needs and Assumptions
  Blue Blocks and other Shielding Steel – Stored at Railhead
  Lighting Ballasts Purchased by the Lab on Behalf of LBNF – Warehouse
  No Assembly or Fabrication Space Needed
Construction Phase Storage and Assembly Needs and Assumptions
  Anticipated parking
  Stockpiles
  Batch plant
  Etc.

## Slide 3: Overview of NSCF Scope
Two Construction Subcontracts
  Beamline Complex
  Near Detector Complex
Beamline Complex
Near Detector Complex

## Slide 4: Overview of NSCF Scope – Sense of Scale
Rock
Soil
Existing Grade
Rock
Soil
Pre-Target
Decay Region
Absorber
Complex
Near Detector
Complex
Target
Complex
Neutrino Beam Passing Through Rock
(Extraction Enclosure, Primary Beam Enclosure, Primary Beam Service Building)
ND Cavern:
200ft Below Grade
Beamline
Deep Surface Excavation: 1000ft Long x 500ft Wide
Beam: 30ft Above Grade
Hill: 60ft Above Grade
Absorber Hall:
100ft Below Grade
Beamline Complex
Near Detector Complex
Soil/Rock Interface
NSCF project area approx. 175 acres

## Slide 5: Pre-Construction Phase Storage and Assembly Needs and Assumptions
Blue Blocks and other Shielding Steel
  Stored at Railhead as Blue Blocks are received until Beamline Subcontractor ready to stage/install.
Rad Area Lighting Fixture Ballasts
  Lighting fixture ballasts purchased by the Lab on behalf of LBNF Project and are currently stored at the Warehouse.
Assembly or Fabrication Space
  No pre-construction assembly or fabrication space planned or needed.

## Slide 6: Construction Phase Storage and Assembly Needs and Assumptions
Storage and Assembly needs within the Construction Areas
Construction traffic entering Fermi from Kautz Road (average 2 to 5 trucks per hour and 200 to 325 worker cars per day)

## Slide 7: Construction Phase Storage and Assembly Needs and Assumptions
Most Construction Phase temporary “hardstand” areas will remain after NSCF completion.
  RESTORED AREA
  HARDSTAND (Fermi Detail)
  HARDSTAND (Contractor Req’t)
~200’ x ~400’
~150’ x ~300’
~80’ x ~80’
~100’ x ~100’
~100’ x ~100’
~250’ x ~400’
~100’ x ~200’
~200’ x ~900’
~25’ x ~250’

## Slide 8
Q & A

## Slide 9
BACKUP SLIDES