## Slide 1
PIP-II
Project Management Perspective
Jon Lewis – Project Manager
LBNF/DUNE IB Meeting
24 Aug 2021
Notes: The abstract pattern can be removed or repositioned if required. Be careful to ‘Send to Back’ so that it does not obscure any important information.

## Slide 2
1 Recap – Project Goals
A brief reminder of PIP-II’s outputs & make-up
2 The rules of engagement
How the project feels 2+ years in
3 Change Requests
4 Successes & Challenges
Agenda
Image © STFC Alan Ford
Notes: To replace photo with one of your own. 1) Send the geometric shape overlay to the back – Right-Click > Send to Back > Send to Back. 2) Replace image – use the guides provided to correctly position it. 3) Send your image to the back so that the geometric overlay re-appears over the image. Remember to delete the image credit if using your own image.

## Slide 3
We are…. Working within an international collaboration to deliver 3 high beta superconducting RF cryomodules to FNAL.
FNAL is…. Building a new 1.2 MW
Proton beam accelerator & upgrading
infrastructure to provide the concentrated
Neutrino beam to ‘drive’
LBNF/DUNE
1. Project Goals
Design of the β=0.92 SRF cryomodule
UK Project Start: April 2019
STFC delivers by: Dec 2025*
*CV-19 impact
3

## Slide 4
1. Project Goals – Work Packages
WP1 – SRF Infrastructure
Mark Pendleton
WP2 – UK Industry Dev.
Anthony Gleeson
WP3 – Cavity Qualification
Anna Shabalina
WP4 – Cryomodule Integration
Shrikant Pattalwar
4
Project Engineer
Alan Wheelhouse
WP 0 Project Management
Jon Lewis
Notes: Replace this guidance text with your own bullet pointed content.
For further guidance please see https://www.bdadyslexia.org.uk/advice/employers/creating-a-dyslexia-friendly-workplace/dyslexia-friendly-style-guide

## Slide 5
2. Delivering in a Collaboration
‘The rules of engagement’
Project
Requirements
Hardware
(Capability)
A
A
View on A-A
A collaboration is a new way of working for Fermilab.
Sustained effort is required to work out the ‘how’.
t
The ‘what’
The ‘when’
The ‘how ’
The ‘who’

## Slide 6: 2. The ‘How’
Key documentation
PMP;
QAMP;
R&I MP;
Schedule;
Change mngt;
PPD
Key Meetings
All Partners’
Exec. Board
1-2-1
SPM – SPC technical mtgs
“Shelf-ware” ?
No. Firm requirement set by DOE for CD-3

## Slide 7: 3. Change Requests
PIP-II is considered a ‘sub-project’ of LBNF-DUNE.
2 processes – PIP-II SharePoint based; LBNF-DUNE paper based
PIP-II’s dashboard tracks live status of change.
Significant changes escalated to L-D
Average cycle time ~ 3 mnths
L-D CRs: Additional Machining;
Etch Facility for TWI;
Project Extension & Funding

## Slide 8
8
4. Successes, Challenges & Time Machines
What is going well?
UK first to sign PPD;
Investing in Daresbury Lab;
Excellent working relationships with Fermilab and IKCs.
What have been our major challenges?
Covid & schedule disruption;
Project governance – rolling out the road before we can walk down it;
Changing a laboratory into a factory.
What would I change?
PM control of finances & change;
Contracting for outputs with UK supply base;

## Slide 9
@STFC_matters
Science and Technology Facilities Council
Science and Technology Facilities Council
Acknowledgements
PI Peter McIntosh
PE Alan Wheelhouse
WP1 Mark Pendleton
WP2 Anthony Gleeson
WP3 Anna Shabalina
WP4 Shrikant Pattalwar
Notes: The abstract pattern can be removed or repositioned if required. Be careful to ‘Send to Back’ so that it does not obscure any important information.