## Slide 1: MQXFA10 Coil Acceptance Review Introduction & Charge
Giorgio Ambrosio
Magnets L2
U.S. HL-LHC Accelerator Upgrade Project
MQXFA10 Coil Acceptance Review
September 8, 2021

## Slide 2
Committee
Steve Gourlay (chairperson), LBNL
Arup Ghosh, BNL retired
Susana Izquierdo Bermudez, CERN
Date and Time
September 8, 2021.
Start time is 7/9/10/16 (LBNL/FNAL/BNL-FSU/CERN)
Location/Connection
Video-link by Zoom, info by email.
Link to agenda with talks and other documents
https://indico.fnal.gov/event/50739/

## Slide 3: Review Goals
The HL-LHC AUP project is planning to start assembly of MQXFA10 magnet in September 2021. MQXFA10 is the third series low-beta quadrupole magnet (MQXFA). If MQXFA10 meets MQXFA requirements [1] it will be used in a Q1/Q3 cryo-assembly to be installed in the HL-LHC.
For MQXFA10 assembly (including a spare coil) AUP is planning to use QXFA coils: 129, 131, 132, 220 and 221. Coil 129 was approved for use in MQXFA09 [2] and is assumed approved for use in MQXFA10.
Conductor and series coil specifications are presented in [3-7]. Discrepancy or Non-conformity Reports are generated whenever a component does not meet specifications.
The reviewers are requested to review discrepancies and non-conformities in strands, cables and coils, for the following coils:131 (cable P43OL1141), 132 (cable P43OL1146), 220 (cable P43OL1135), and 221 (cable P43OL1143).

## Slide 4: References
MQXFA Functional Requirements Specification, US-HiLumi-doc-36
MQXFA09 Coils Acceptance Review Report, US-HiLumi-doc-4091
Specification for Quadrupole Magnet Conductor, US-HiLumi-doc-40
Cable Specification, US-HiLumi-doc-74
Quadrupole Magnet Cable Insulation, US-HiLumi-doc-75
QXFA Series Coil Production Specification, US-HiLumi-doc-2986
QXFA Series Coil Fabrication Electrical QC plan, US-HiLumi-doc-521
All docs are on Review Indico page
Coil CMM measurements for acceptance are performed at LBNL;
Coil CMM at BNL and FNAL are used for feedback to L3s

## Slide 5: CHARGE Questions
The committee is requested to answer the following questions:
Have Discrepancies and Non-conformities been adequately documented and processed?
If there are critical Discrepancies/Non-conformities, have they been adequately documented and processed?
Did the L3s properly identified critical Discrepancies/Non-conformities?
Is there any coil that you recommend not to use in MQXFA10?
Do you have any other comment or recommendation regarding these coils and their conductor for allowing MQXFA10 to meet MQXFA requirements [1]?

## Slide 6: Critical DR/NCR:
Critical nonconformance: a nonconformance which meets at least one of the following:
  affects form, fit, or function in the as-found condition
  involves damage, or suspected damage, to the coil conductor
  is likely to trigger yellow or red schedule or cost variance reporting thresholds
  meets the requirements of “Moderate” or higher per the CERN Impact Matrix (for collaborations) in EDMS 1863763
Handling of Discrepancies and Nonconformances
US-HiLumi-doc-2484

## Slide 7: Coil Ordering
The use of coils with different conductor properties (RRR and Cu/NCu) may increase Coil-Ground voltages
Since CLIQ is introducing an asymmetric behavior, coil ordering may be used to compensate for different conductor properties
Therefore, starting from MQXFA03, AUP is checking peak Coil-Ground voltages for any possible coil ordering
  All options with peak voltage above spec will be forbidden
  Voltages of other options will be taken into account together with other data, when deciding coil ordering
 talk “Coil Ordering based on Conductor Properties”

## Slide 8: Past Recommendations
Recommendation from MQXFA09 Coil Acceptance Review:
“Redo mechanical measurements of coil #117 to take advantage of experience gained from measurements of subsequent coils.”
It was done and coil 117 is in MQXFA09

## Slide 9: Back up Slides