## Slide 1: Component Development

## Slide 2
Outline
  Program Overview
  Progress & goals
  Plans
  Summary

## Slide 3: Component Development L2 Organization
Normal Conducting RF
  Derun Li, LBNL, RF scientist for the MuCool program
Superconducting RF
  Don Hartill, Professor Cornell University
Magnets
  John Tompkins, Deputy Head Fermilab (TD) Magnet Systems Department
Targets and Absorbers
  Kirk McDonald, Princeton University & co-spokesperson of the MERIT experiment
MuCool Test Area Coordinator
  Yagmur Torun, Professor Illinois Institute of Technology

## Slide 4: Primary Goals
Establish the viability of the concepts and components that will be used in the design reports
  Neutrino Factory Reference Design Report (NF-RDR)
  Muon Collider Design Feasibility Study Report (MC-DFSR)
Establish the engineering performance parameters to be assumed in the design studies
Provide a good basis for cost estimates.

## Slide 5: NCRF
Significant degradation in maximum stable operating gradient with applied B field
805 MHz RF Pillbox data
  Curved Be windows
  E parallel B
  Electron current/arcs focused by B
Degradation also observed with 201 MHz cavity
  Qualitatively, quite different
Details will be presented in RF parallel

## Slide 6: NCRF Program R&D Strategy
Technology Assessment (continuation of existing multi-pronged program)
  Surface Processing
    Reduce (eliminate?) surface field enhancements, field emission
      SCRF processing techniques
        Electro-polishing (smooth by removing) + HP H2O rinse
      More advanced techniques (Atomic-Layer-Deposition (ALD))
        Smooth by adding to surface (conformal coating @ molecular level)
  Materials studies: Use base materials that are more robust to the focusing effects of the magnetic field
    Cavity bodies made from Be or possibly Mo
  Magnetic Insulation
    Inhibit focusing due to applied B
  High-Pressure Gas-filled (H2) cavities
Vacuum

## Slide 7: Phase I RF Program (2+ year)
Complete tests on Magnetic Insulation
  Tests completed - concept dropped (DnS’d)
Materials tests: Be
  Button cavity test (Y. Torun)
  Be wall cavity (D. Li)
Beam tests of HP H2 filled cavity (Yonehara)
All-Seasons Cavity tests (AB)
Future
MICE 201 MHz production cavity test
New 805 MHz pillbox (Z. Li)
201 MHz tests in higher B field
  Need new SC magnet - FY2014

## Slide 8: RF Test Facility
MuCool Test Area
  RF Power
    201 MHz (5MW)
    805 MHz (12 MW)
  Class 100 clean room
  Instrumentation
    Ion counters, scintillation counters, optical signal, spectrophotometer
  4T SC Solenoid
    250W LHe cryo-plant
  400 MeV p beam line

## Slide 9: Be Button Tests
Copper
buttons
vs.
Yagmur Torun

## Slide 10: Be-Wall Cavity
Derun Li

## Slide 11: New 805 MHz Pillbox
Zhenghai Li

## Slide 12: High-Pressure H2 filled Cavity
Katsuya Yonehara

## Slide 13: All-Seasons Cavity
Tested at B=0 & B=3T
  Two cycles: B0, B3, B0 & B3
No difference in Max Stable Op. Gradient
  RF pickup did not work
    Gradient » 25 MV/m ± 5%
Paradigm shift for vacuum RF in B?

## Slide 14: MICE 201 MHz Production Cavity Test
Ready for final assembly
in May 2012

## Slide 15: MICE RFCClite Test in MTA

## Slide 16: Magnet R&D - Overview
Neutrino Factory and Muon Collider accelerator complexes require magnets with quite challenging parameters
HTS solenoid R&D to assess the parameters that are likely to be achieved
  What is the highest practical achievable solenoid field & what is the R&D required before these solenoids can be built?
Magnet design R&D for collider ring and IR magnets that have to deal with the expected high level of energy deposition from m decay electrons
  What is the optimal design for the collider ring magnets that will enable them to operate in the presence of the decay electrons? Paper studies only (with D&S group)
Fast Ramping Magnets utilized in rapid-cycling synchrotron for final acceleration for the MC

## Slide 17: Magnet R&D – HTS
HTS Solenoid
  Develop functional specifications for the high field solenoid & perform tests
HTS conductor cable R&D
Tengming Shen
HTS pancake magnet tests
Ramesh Gupta

## Slide 18: Magnet R&D mCollider Ring & Acceleration
Collider Ring Magnets (A. Zlobin)
  Produce effective conceptual designs for
    IR quads & dipoles
    Collider ring dipoles and quads
Fast Ramping Magnets (400 Hz) (D. Summers)
  Building prototypes with goal to produce 30 cm test magnets

## Slide 19: 400 Hz prototype

## Slide 20: Targetry
This year has been primarily limited to paper studies
  Nozzel & jet (Y. Zhan)
  MHD Simulations (R. Samulyak)
  Particle production (X. Ding)
  Energy management (N. Souchlas)
  Magnet configurations (R. Weggel)

## Slide 21: Component Development RF Plans/Milestones
 | MILESTONE | DELIVERABLE | INSTITUTION
RF / MTA |  |  | 
RF-1 | Complete Be button test | MAP note; Q2 | FNAL
RF-2 | Complete 2nd HPRF cavity beam test | Draft Journal paper; Q4 | FNAL
RF-3 | Prepare MTA for MICE production cavity test | Inspection; Q3 | FNAL
RF-4 | Upgrade CAMAC DAQ system | Inspection; Q2 | IIT
RF-5 | Analyze pillbox cavity Be button data | MAP Note; Q2 | IIT
RF-6 | Analyze box cavity data | MAP Note; Q1 | IIT
RF-7 | Analyze 2nd HPRF beam test data | MAP Note; Q4 | IIT
RF-8 | Analyze MTA magnet map data | MAP Note; Q1 | IIT
RF-9 | Finish MTA environmental monitoring setup | Inspection; Q1 | IIT
RF-10 | Test acoustic sensors on RF cavity | Presentation; Q3 | IIT
RF-11 | Support MTA RF R&D | Inspection; ongoing | JLab
RF-12 | Complete Be-wall cavity design | Engineering note; Q3 | LBNL
RF-13 | Support MTA RF R&D | Inspection; ongoing | LBNL
RF-14 | Support MTA RF R&D | Inspection; ongoing | ANL
RF-15 | Complete RF cavity & coupler waveguide design | Design review; Q2 | SLAC
RF-16 | Complete cavity drawing package | Engineering note; Q3 | SLAC
RF-17 | Cavity assembly & cold test, and assist in high power test at MTA | MAP note; Q4 | SLAC

## Slide 22: Component Development Magnet Plans/Milestones
MAGNETS |  |  | 
MAG-1 | Wind, react, and test small-scale Bi-2212 coil which has all the key elements of a 30T insert | MAP Note; Q4 | FNAL
MAG-2 | Document 400Hz, 1.8T dipole results | Conf. paper; Q2 | U. Miss
MAG-3 | Develop BH curves for grain oriented steel with Epstein frame | MAP note; Q3 | U. Miss
MAG-4 | Produce OPERA-2D map for rap. cycling dipole | MAP note; Q3 | U. Miss
MAG-5 | Develop code to handle grain oriented steel | MAP note; Q3 | U. Miss
MAG-6 | Complete 2nd round magnet measurements | MAP note; Q2 | U. Miss
MAG-7 | Make 2nd rap. cycling dipole prototype | Inspection; Q4 | U. Miss

## Slide 23: Component Development Targetry Plans/Milestones
TARGET |  |  | 
T-1 | Design integrated coil/shielding config. for target | IPAC12 paper; Q3 | BNL
T-2 | Continue target area design studies | MAP note; Q3 | Princeton
T-3 | Contribute to IDS-NF target design | Report; Q4 | Princeton
T-4 | Develop Hg target system concepts for IDS-NF | IPAC paper; Q3 | ORNL

## Slide 24: Summary
The RF program continues a multi-pronged attack on the technology
  The MTA is now a smoothly running facility that is unique in the world
  Magnetic Insulation (voted off the island)
  Materials studies
    SCRF processing
    Cavity materials (Be)
  High-pressure H2 filled RF exposed to p beam
  Continuing 201 MHz program
    MICE production single-cavity test system
    Future studies @ higher B field

## Slide 25: Summary II
Magnet program is primarily addressing cooling issues
  Final cooling via very-high-field HTS solenoids
But also addresses the other critical magnet issues for the MC complex
  Ring magnets
    Open-plane dipoles, quads, etc
  Acceleration
    Fast-ramping magnets
Targetry has mostly been limited to paper studies due funding limitations.

## Slide 26
  END
Now lets gone on to the“Meat”
Well, coffee first