## Slide 1: OSG PKI Transition
Update
OSG All Hands Meeting
March 19, 2012
Von Welch
vwelch@indiana.edu

## Slide 2: Background
OSG has since its inception has operated a public key infrastructure to provide certificates to users, hosts, and services
Key to this a public key infrastructure provided by ESnet: the DOE Grids PKI
  https://pki1.doegrids.org/ca/

## Slide 3: Background
In 2011, the decision was made to transition the CA from ESnet to OSG
  http://www.es.net/services/doe-grids-service-transition/
  https://twiki.grid.iu.edu/bin/view/Security/OSGCATransition2012
Since then, OSG and ESnet have been working together to transition responsibility for the CA to OSG

## Slide 4: Goals of Transition
Provide all functionality of DOE Grids PKI
Serve all of OSG U.S. user community
High-quality, usable service
Smooth transition

## Slide 5: Chosen path
DigiCert is a commercial PKI company based in Utah
  IGTF-accredited, so provide interoperability with other Grids
OSG will contract with DigiCert for back-end CA
OSG will establish own “front end” web service

## Slide 6: What does this mean to me?
RA Agents, Grid-admins: there will be replacement agreements similar to DOE Grids PKI agreements
Grid-admins: New bulk host certificate request script, using new API, will be provided.

## Slide 7: What does this mean to me? (2)
Getting certificates will be similar workflows.
Users will need to be re-vetted for their first certificate from new OSG PKI
  No automated re-issuance (first time).
  Will cause higher load for RA Agents

## Slide 8: What does this mean to me? (3)
Users will need to register new DNs in VOMS
  Documentation coming…
Will I have to pay for certificates?
  No, OSG will contract for enough certificates to meet needs of users.

## Slide 9: Where we are…
Planning phase until May’12
https://twiki.grid.iu.edu/bin/view/Operations/DigiCertPlanningDevAndImplementation

## Slide 10: Next Steps
Development (~May’12)
  Create front-end, connect to DigiCert
  Processes, backups, contingency plans, etc.
Deployment (~July’12)
  Stand up PKI, testing, acceptance

## Slide 11: Next Steps (2)
Transition (~Sep’12)
  Users start seeing changes
  Will start directing subset of community to new OSG PKI.
    Start with OSG staff, most tolerant users.
Operations (~Feb’13)
  OSG PKI fully operational, all users using it
  DOE Grids PKI stops issuing certificates
    Continues to issue CRLs for ~one year.

## Slide 12: For more information
Public web page:
  https://twiki.grid.iu.edu/bin/view/Security/OSGCATransition2012
Planning page (details):
  https://twiki.grid.iu.edu/bin/view/Operations/DigiCertPlanningDevAndImplementation
Planning email list (weekly emails):
  OSG-PKI-TRANSITION@OPENSCIENCEGRID.ORG
  To subscribe, send email to listserv@fnal.gov with contents:
  SUBSCRIBE OSG-PKI-TRANSITION@opensciencegrid.org FIRSTNAME LASTNAME

## Slide 13: Conclusion
In summary:
  OSG will establish own PKI by early 2013
  Transition will begin in September’12, moving users over slowly by Feb’13.
  Will be extra work during transition (e.g., registering new DNs), but general process won’t change substantially.
Questions, comments, etc. to:
  Von Welch (vwelch@indiana.edu)

## Slide 14: Old, detailed slides

## Slide 15: OSG Analysis of Options
OSG analyzed their options for a new CA
Document OSG requirements
Examined 14 options
Published Nov’2011
  OSG Doc 1077-v2
http://osg-docdb.opensciencegrid.org/cgi-bin/ShowDocument?docid=1077

## Slide 16: Outcome of Analysis
No combination of existing CAs meets OSG needs in the near future
  ~1-2 years
OSG needs its own CA

## Slide 17: Traditional Route for own CA
Purchase and configure secure hardware
Write or integrate software
Obtain IGTF accreditation for interoperability
Summary: Lot of specialized work

## Slide 18: Alternate Route for Own CA
DigiCert is a commercial PKI company based in Utah
Independent of OSG, they were deploying an IGTF-accredited CA
OSG could contract with DigiCert for CA services
OSG could establish own “front end” web service

## Slide 19: Why DigiCert?
DigiCert takes on difficult, specialized tasks of operating CA
IGTF accreditation gives OSG interoperability with LHC and other international collaborators.

## Slide 20: Concerns with commercial CA approach…
How would OSG’s VO structure map well onto a typical customer?
Would DigiCert’s policies work for OSG?
If OSG wanted to run its own front-end, would DigiCert’s API’s suffice.

## Slide 21: Pilot Phase
Decision was to run a 3-month pilot to evaluate DigiCert services in the context of OSG needs.
Pilot ran from Nov’11 to Feb’12
Short version: Everything OK.
Pilot report (draft):
https://twiki.grid.iu.edu/twiki/pub/Operations/DigiCertPlanningDevAndImplementation/OSG_Pilot_Report_11.pdf