## Slide 1: Main Injector/Recycler Startup
Marty Murphy
AD 0900 Scheduling Meeting
22 October 2021

## Slide 2: HEP Beam to NuMI

## Slide 3: MI Down Time

## Slide 4: RR Down Time

## Slide 5: This Week
Peak power to NuMI ~863 KW, but not for one hour.
Big Items:
  All-week: Parasitic RR beam measurements during day shifts.
  Sunday/Monday – RR damper borad failure; MI only-beam ($23)
  Tuesday – investigation into MIRF gap voltage oddities.
  Wednesday - MI8 collimator move after FE reboot; working with Controls to resolve.
  Thursday - Worked improving MI collimation arrangement.
  Today
    Test newly installed VFD at MI50 for MI52 pond pump.
    Implement new base tune in RR; has been tested and it works.
    Continue tuning RR & MI for increased power and reduced losses.
    Provide beam to Muon Campus as requested.

## Slide 6: Start-up Activities
Beam Commissioning Continues
MI:
  Start-up P1, P2 and P3 beam line power supplies. In Progress
  Commission SY slow spill to SY dump. Next week
  RR:
  Parasitic scans as requested by physicists; one cycle per minute, Minimal impact
  Provide beam for Muon Campus tune-up. As requested
  RR in the future;
  MI8-RR lattice measurement Dedicated study 4-6 hours. Will schedule with RunCo. Not soon.

## Slide 7: Comparison of MI Beam Loss Before/After Off-p Injection
The plot at right is a comparison of average Beam Power Lost (BEL) on the NuMI cycle ($2A) using original RR injection scheme and new off-momentum scheme. BELA2A is now about 50% lower with maximum beam intensity.
The red points represent BELA2A for a whole day in mid-May 2021. The green dots represent BELA2A for 24 hours as of Wednesday.