## Slide 1: MI/RR Machine Status
Kyle J. Hazelwood
AD 09:00 Meeting
December 10, 2021

## Slide 2: NuMI Performance

## Slide 3: Muon Performance

## Slide 4: SY Performance

## Slide 5: Main Injector Downtime

## Slide 6: Recycler Downtime

## Slide 7: Summary
Issues
  R:TOR905 calibration
Pending Issues
  Q123 has significant drip
    8 hrs
    TD inspected, thinks it can be fixed in place
    Would like to do this before the holiday break
  Next MI30 clean would fall on the holiday break
    We would like to push it earlier or later
  QXR processor upgrade
  MW811 has a dead motor
    Needed for lattice measurements
  MW814 has bad limit switch
    Needed for lattice measurements
  C838AH Negative Limit switch needs replacing
    Can’t move collimator back in if moved out
Study Requests
  New Recycler Lattice Implementation
    After the Holidays
    2-4 hrs
    Intermittent beam to experiments, possible higher losses
  Recycler Scans
    Will do most days
    Under the $20, parasitic
  MI Slow Spill Harmonic Quad Study
    Need 2-3 hrs running to SY dump only
    This is to test new harmonic quad settings
    Perhaps December 22 during MTest changeout?
  MI Chromaticity Scans
    ~2 hours (today)
    1.2s $2E to the MI dump