## Slide 1: NuComp News
Lee Lueking
February 15, 2012

## Slide 2: Outline
Maintenance day stuff
IF Computing Resource Summary
A closer look at GP Grid usage

## Slide 3: Maintenance Day: Tomorrow Thursday 2/16
  Several SLF4-->5 OS upgrades. Some reboots (minervagpvm’s).
  ENCP update, STKEN, Feb, 16 with Chimera support, bug fix for CDMS and logging patch. Estimate 1hour.
  Networking Services will be moving some switches to the new Nexus in FCC2. Work scheduled for 6-8 AM. Most of this maintenance to be transparent, but there may be a few brief disruptions.
    BlueArc subnet (Scientific and Core-IT). NFS/CIFS should recover if properly configured with 600 second timeout/retry.
    Intensity Frontier servers (DB servers, nearline, etc.) fmb02, fmb03, fmb04, fmb05, fmb06, fmb07, fmb08, fmb09, fnalmysqldev, fnalmysqlprd, websrv3, websrv4
if01-04 Thursday February 16
fmb02-09 February 16 (waiting for go-ahead from MB)
All SLF4 systems for IF experiments have been upgraded or retired (or will be retired soon), except:
  minos25: moving to a GPCF (and SLF5) system, in progress
  minosgpvm02: variance requested
  minervagpvm01: variance requested
SLF4  SLF5 Upgrades

## Slide 4: Maintenance Days:Next Week 2/21, 2/22 to 2/23
New kernel updates requiring a reboot of fnalMySQLdev on Tuesday, Feb 21 around 9:30 AM. The downtime should be minimal but we would like 30 minutes.
There will be an 18hr ENSTORE "chimera" migration for STKEN, start at 18:00 on Feb. 22, and end by noon on the 23rd.
More information in Dmitry’s presentation

## Slide 5: Maintenance Day: ~ Early May Possibly Week of May 1
Major upgrades, require several hours each
  afs software will be upgraded
  BlueArc Firmware upgrade
These need to be coordinated with CDF, D0 an other users at the lab.
They cannot be done concurrently because the same people are doing both.
Andy has more info…

## Slide 6: BlueArc and AFS upgrades
BlueArc Firmware Upgrade ------------------------ Current Version v6.1 Proposed Version v8.1 -bug fixes -support for 512 LUNs/cluster Proposed Date April 30 ...pm (beam-shutoff) through May 1 ...am (start of business day) Impact drain-jobs / no new jobs till end of upgrade
AFS Upgrade -------------- Current Version openafs 1.4.11 Proposed Version openafs 1.4.14 Support for Compound Kerberos principal, used with kcron to access AFS space Proposed Date Several days after BlueArc upgrade. Downtime estimate (approx): 2-4 hours during early morning hours Impact We believe that AFS is mainly used interactively; however, groups that do use it for batch will have to refrain from running jobs during maint window.

## Slide 7: IFront Computing Resource Summary
Central Storage
GP Grid Cluster
GPCF VM load averages

## Slide 8: /experiment/data areas (1/2)
All areas summed
ArgoNeuT
gm2
LBNE
MINERvA
MINOS

## Slide 9: /experiment/data areas (2/2)
MiniBooNE
MicroBooNE
Mu2e
NOvA

## Slide 10: GP Grid Cluster Use Last Month

## Slide 11: GPVM Ganglia 1minute Load Avg Stats for the last month
VM | Average | STD | Max. | Max. Date
minervagpvm01 | 0.21153025 | 0.467876691 | 2.58037103 | 1/26-10:48:00
minervagpvm02 | 0.554468251 | 0.708454717 | 4.9686002 | 1/27-20:24:00
minervagpvm03 | 0.304821098 | 0.670999754 | 6.99700298 | 2/11-18:48:00
minervagpvm04 | 0.098926997 | 0.330898702 | 4.12225694 | 2/11-18:48:00
minervagpvm05 | 0.057957736 | 0.146813024 | 1.76947024 | 2/13-01:36:00
novagpvm01 | 1.924431059 | 1.036308088 | 5.87722024 | 1/30-21:12:00
novagpvm02 | 0.149927919 | 0.274438826 | 1.97569444 | 1/27-00:48:00
novagpvm03 | 0.797596863 | 0.898417488 | 5.14992063 | 1/24-19:36:00
novagpvm04 | 0.451374913 | 0.494306981 | 2.02910714 | 1/30-21:12:00
novagpvm05 | 0.477614027 | 0.556400613 | 3.02738889 | 1/26-02:24:00
argoneutgpvm01 | 0.063351368 | 0.092136553 | 0.642244048 | 1/18-18:00:00
uboonegpvm01 | 0.049975361 | 0.108682649 | 0.968209325 | 1/25-15:12:00
uboonegpvm02 | 0.048890983 | 0.078813792 | 0.544076389 | 1/27-12:00:00
gm2gpvm01 | 0.046142096 | 0.080423428 | 0.687311508 | 2/14-14:00:00
lbnegpvm01 | 0.196815574 | 0.349988133 | 2.20190873 | 2/6-07:12:00
lbnegpvm02 | 0.18756297 | 0.397087959 | 2.18086111 | 2/14-14:00:00
mu2egpvm01 | 0.01048245 | 0.045930649 | 0.692962302 | 2/6-15:36:00
mu2egpvm02 | 0.064251144 | 0.142356022 | 1.01132044 | 2/6-21:12:00

## Slide 12: March NuComp
Grid job monitoring
Small file archiving
SAM project update
New ECL features
MINERvA and NOvA conditions data access
Let me know if there are additional topics to discuss.

## Slide 13: finish