## Slide 1: MI/RR Machine Report
Meiqin Xiao
Jan 28, 2022

## Slide 2
MI/RR NuMI Performance (week)

## Slide 3
Recycler Muon Performance (week)

## Slide 4
MI/RR Switchyard Performance (week)

## Slide 5
RR Downtime

## Slide 6
MI Downtime

## Slide 7: Q415 and Q309 replacement completed, and MI is back on operations
  01/21 - 01/22 Friday - Saturday
    Q309 replacement was completed
  01/23 Sunday
    MI experts helped walk through the tunnel to check the work, and helped to turn the Machines on
    MI beam to dump by 21:39, Sunday evening, beam to g-2 and NuMI by 22:50
    Small leaking was found in a dipole D110-2 and 3 quadrupoles. Decided to leave these issues to next Summer shutdown
  Thanks again for everyone who was involved with the efforts for the replacement of magnets Q415 and Q309
  01/24-01/28 Monday – Friday : Back to Normal operations
    Increasing beam intensity as the vacuum scrubbed @ Q415 and Q309
    Tune up collimators for both MI and RR
    new QXR processor board upgraded, works well for the slow spill
    RR collimator studies due to the losses at 614 are higher than usual
    I:H424 regulator failed, replaced.