## Slide 1: Muon Campus Report
Jim Morgan
February 4, 2022

## Slide 2: Weekly overview and current issues
Intentional Accelerator
Standby Period
Downstream D30 Crossover Pipe
Decent up time since weekend
  Most downtime happened last weekend, including M5 power supply issue
  Two g-2 Trolley Runs, one partially overlapped Saturday downtime
D:LENS and D:PMAG trips
  Scopes set up at AP-0 and AP-10 to monitor timing
  Happened previously last April, went away on its own
Maintenance
  Target Blower maintenance performed Thursday afternoon
  Interlocked rad detectors (Chipmunks) swapped out for calibration
Ongoing problems
  Bad D:IB transformer to power supply cable prevents 8 GeV operation
  LCW leak rate continues to increase, ~90 Gal/Day
20% drop in g-2 CTAGs as compared to last spring
  Largely appears to be a reduction in yield from the Target Station
  Working to understand POT differences between now and last run

## Slide 3: Beam to g-2 this week
Beam to AP-0 target
g-2 T0 Detector
Decay Positrons
Delivery Ring
Trolley Run
LRF5
R:V703 & R:LAM52
M5 Line power supplies
Trolley Run

## Slide 4: g-2 Run 5 Protons on Target
Detectors shifted upstream

## Slide 5: g-2 Protons on Target
Detectors shifted upstream

## Slide 6: g-2 Performance this run
Detectors shifted upstream
2.32 BNL

## Slide 7: g-2 Overall Performance
3.22 BNL
2.21 BNL
1.94 BNL
5.51 BNL
2.32 BNL

## Slide 8: Drop in performance since last spring
April 2021 – best performance
February 2022 – CTAGs down 20%

## Slide 9: Short term plan
Keep running beam to g-2
  No 8 GeV studies possible until D:IB is repaired
Nagging problems
  LCW leak rate continues to climb
  Continuing to investigate low CTAGs and try to get them back
Protons on target and CTAGs, Runs 1 - 5