## Slide 1
PIP-II 2nd Technical Workshop, WG#2
Introduction and Cavity Overview
HyeKyoung Park
Fermilab
12 July, 2022

## Slide 2: Welcome!!
Meeting logistics
Agenda overview
In Kind Contribution overview
Cavity design evolution
Partner milestone overview
Coming changes

## Slide 3: Welcome!!
This is Working Group #2 650 MHz Cavity Processing and Testing.
As the group names indicates, the scope of our workshop will be:
  650 MHz Low Beta and High Beta sections.
  Focused on cavity fabrication, processing and test.
Presentations in the morning.
Ad-hoc discussions and facility visits in the afternoon.
  Meeting room will be available throughout the day.
  Advanced suggestion of topic is welcome and encouraged.
  For example, cavity acceptance criteria list discussion.
We have about 40 primary participants.
It’s not a thesis defense, share your thoughts and experiences, enjoy the spirit of collaboration!

## Slide 4: Welcome!!
This room’s capacity is 20 people. Designated overflow space is the Apex on the 2nd floor.
We do not have ‘officially’ organized after hour social.
  Let’s invite each other for lunches and dinners and take advantage of the in-person meeting!

## Slide 5: Workshop Topics – Today

## Slide 6: Workshop Topics – Tomorrow

## Slide 7: Workshop Topics – Thursday

## Slide 8: LB
9 Cryomodules in Linac
  1 pre production cryomodule (ppCM) assembled by CEA
    4 cavities by FNAL
  9 cryomodules assembled by CEA
    36+2 cavities by INFN
Additional production cavities
  4 cavities by DAE VECC
R&D phase 5 cell cavities
  2 cavities by INFN
  2 cavities by VECC

## Slide 9: HB
4 Cryomodules in Linac
  3 cryomodules by UKRI STFC
    Including jacketed cavities by STFC
  1 cryomodule by assembled by FNAL
    6 cavities by RRCAT incl. all CM parts
14 additional production cavities by RRCAT
1 Prototype cryomodule (pCM)
  3 cavities by RRCAT* and 3 FNAL legacy cavities
R&D phase 5 cell cavities
  4 cavities by RRCAT*
  3 cavities by FNAL
* Same cavities

## Slide 10: Design Evolution LB
Bare cavity (F10128653)
  B61-EZ-001,002
      Beam line flange clearance holes from imperial thread to metric thread
      Main coupler flange clearance holes from imperial thread to metric thread
      Inner cell iris ellipse change
  B61C-EZ-101,102,103,104
      Fiducial features from 5 places to 8 places
  B61D: Design for production CM

## Slide 11: Design Evolution HB
Bare cavity (F10007331 obsolete for production)
  B92D-RRCAT-502,504
      No CAD change
  B92E-RRCAT-506
      Various dimensions change beam pipe spool parts
      End cell stiffening ring location change
  B92F-RI-201,202,203
      Interface from imperial to metric
      Beam line flange fiducial 4 places to 8 places
B92-…-…-M (F10165323)
      Production cavities
      STFC Jacketed cavity PRR

## Slide 12: Near Term Milestones
Coupler FDR for both HB and LB – July 20th
Jacketed cavity FDR for LB – July 26th

## Slide 13: Near Term Milestones with Partners – UKRI STFC
Nb PRR complete ✓
Nb procurement complete ✓
Jacketed cavity PRR complete ✓
Jacketed cavity contract award soon
Tuner PRR
Coupler PRR
Jacketed cavity MRR

## Slide 14: Near Term Milestones with Partners – DAE RRCAT
Nb PRR in progress
Jacketed cavity PRR

## Slide 15: Near Term Milestones with Partners – INFN LASA
Nb PRR complete ✓
Re-open Nb procurement in progress
LB Jacketed cavity FDR
Jacketed cavity PRR

## Slide 16: Near Term Milestones with Partners – DAE VECC
Nb PRR
LB Jacketed cavity FDR
Jacketed cavity PRR

## Slide 17: Planned Changes and Outstanding Decisions
Field Probe feedthrough connector from SMA to N type
  Before UKRI jacketed cavity MRR
Heat treatment (Hydrogen degassing) temperature 800 C vs. 900 C
  Related topics in this workshop

## Slide 18: Thank You!