## Slide 1: MQXFA12 Coil Acceptance Review Introduction & Charge
Giorgio Ambrosio
Magnets L2
U.S. HL-LHC Accelerator Upgrade Project
MQXFA12 Coil Acceptance Review
July 12, 2022

## Slide 2
Committee
Steve Gourlay (chairperson), LBNL
Arup Ghosh, BNL retired
Attilio Milanese, CERN
Date and Time
July 12, 2022.
Start time is 7/9/10/16 (LBNL/FNAL/BNL-FSU/CERN)
Location/Connection
Video-link by Zoom, info by email.
Link to agenda with talks and other documents
https://indico.fnal.gov/event/55343/

## Slide 3: Review Goals
The HL-LHC AUP project is planning to start assembly of MQXFA12. This is the 5th series low-beta quadrupole magnet (MQXFA) for the Inner Triplet of the High Luminosity LHC. If MQXFA12 meets MQXFA requirements [1] it will be used in a Q1/Q3 cryo-assembly to be installed in the HL-LHC.
For MQXFA12 assembly AUP is planning to use QXFA coils: 136, 137, 224 and 225. Coil 218 is planned for future use in MQXFA07b and is the spare coil for MQXFA12. Coil 218 was reviewed during the Coils Acceptance Review for MQXFA07b and MQXFA11 [2] and is assumed acceptable for use in MQXFA12, if needed.
In addition, we would like to discuss with the committee the possible use of coil 220 as spare coil for MQXFA12, if voltages will be within specs. Coil 220 was reviewed during the MQXFA10 Coils Acceptance Review [3].
Conductor and series coil specifications are presented in [4-8]. Discrepancy or Non-conformity Reports are generated whenever a component does not meet specifications.
The reviewers are requested to review discrepancies and non-conformities in strands, cables and coils, for the following coils: 136 (cable P43OL1155), 137 (cable P43OL1162), 224 (cable P43OL1148), and 225 (cable P43OL1149).

## Slide 4: References
MQXFA Functional Requirements Specification, US-HiLumi-doc-36
Coils Acceptance Review for MQXFA07b and MQXFA11, US-HiLumi-doc-4224
MQXFA10 Coils Acceptance Review, US-HiLumi-doc-4186
Specification for Quadrupole Magnet Conductor, US-HiLumi-doc-40
Cable Specification, US-HiLumi-doc-74
Quadrupole Magnet Cable Insulation, US-HiLumi-doc-75
QXFA Series Coil Production Specification, US-HiLumi-doc-2986
QXFA Series Coil Fabrication Electrical QC plan, US-HiLumi-doc-521
All docs are on the Review Indico page
Coil CMM measurements for acceptance are performed at LBNL
Coil CMM at BNL and FNAL are used for feedback to L3s

## Slide 5: CHARGE Questions
The committee is requested to answer the following questions:
Have Discrepancies and Non-conformities been adequately documented and processed?
If there are critical Discrepancies/Non-conformities, have they been adequately documented and processed?
Did the L3s properly identified critical Discrepancies/Non-conformities?
Is there any coil that you recommend not to use in MQXFA12?
Are you OK with the possible use of coil 220 as spare coil for MQXFA12 and for future magnets?
Do you have any other comment or recommendation regarding these coils and their conductor for allowing MQXFA12 to meet MQXFA requirements [1]?

## Slide 6: Critical DR/NCR:
Critical nonconformance: a nonconformance which meets at least one of the following:
  affects form, fit, or function in the as-found condition
  involves damage, or suspected damage, to the coil conductor
  is likely to trigger yellow or red schedule or cost variance reporting thresholds
  meets the requirements of “Moderate” or higher per the CERN Impact Matrix (for collaborations) in EDMS 1863763
Handling of Discrepancies and Nonconformances
US-HiLumi-doc-2484

## Slide 7: Coil Ordering
The use of coils with different conductor properties (RRR and Cu/NCu) may increase Coil-Ground voltages
Since CLIQ is introducing an asymmetric behavior, coil ordering may be used to compensate for different conductor properties
Therefore, starting from MQXFA03, AUP is checking peak Coil-Ground voltages for any possible coil ordering
  All options with peak voltage above spec will be forbidden
  Voltages of other options will be taken into account together with other data, when deciding coil ordering
 talk “Coil Ordering based on Conductor Properties”

## Slide 8: Past Recommendations
No recommendations from Coils Acceptance Review for MQXFA07b and MQXFA11

## Slide 9: Past Recommendations
Recommendation from MQXFA10 Coil Acceptance Review:
“Inner Radius coil deviations (excess material) are observed for coil 220. (…) This issue alone is not enough to cause concern. However, combined with popped and loose strands in the cable during winding and the critical non-conformity which required an important repair operation after reaction, the committee recommends not using coil 220 at this time. It is still possible that, following feedback from MQXFA07 investigations, this coil could be used for a future magnet. The final disposition should be made pending the analysis of MQXFA07.”
AUP accepted this recommendation and coil 220 was put on-hold
See slides “MQXFA Investigation Update” for present understanding of MQXFA07 limitation cause

## Slide 10: Comment/question
For Coil 220 one CDR was recorded; coil to pole short. It was traced to an area of contamination on ramp insulation and interlayer insulation. A repair was made before impregnation. This is cause for concern as a similar short was observed for Coil 216 due to a similar reason. It is not clear why this exact fault shows up in the coils. Are any further corrective procedures implemented for future coils?
Root cause was understood and prevented for present and future coils
After repair, it passed all electrical QC tests

## Slide 11: Schedule
Today:
  Talks
  Q&A
Following days:
  Closed session(s)
  Possibly Q&A by email
Report by email or Zoom mtg in ~2 weeks