## Slide 1: DUNE Data Management
Steven Timm / Doug Benjamin / Igor Mandrichenko
DUNE Computing
30 Aug 2022

## Slide 2: Data Management Structure
DUNE Data Management group handles both development and operations for DUNE data management.
Both US and UK contribute to development and operations
  This US-DOE project covers some of Igor Mandrichenko’s work on the various new data management software, which he will present a status on in the next talk.
  FNAL and BNL staff cover:
    Operations of services related to data management (B. White, D. Lee, R. Illingworth)
    The co-leads (Steve Timm, Doug Benjamin)
  Oregon State students wrote a graphical monitor (currently nonfunctional
  GridPP staff—Wenlong Yuan, SE operations and monitoring, James Perry, Rucio development.
This session will focus on code development but integration, testing, and operations take a lot of time and effort too.

## Slide 3: Data Management Interfaces
ProtoDUNE DAQ group @ CERN
DQM (data quality management) people
Physics group coordinators
  (What data to keep and for how long)
Production group
  (Know what output is getting generated, make sure it gets distributed)
Individual site administrators
Workflow Management

## Slide 4: Data Challenge:
UK
Storage Elements
Europe
Storage
Elements
Compute sites
Data from EHN1 to EOSPUBLIC
Declare files
Copy to tape @FNAL and CERN
Distribute data to 3
other sets of SE’s
Reconstruct files
streaming at sites without SE’s, local for sites with SE’s
Return outputs to Fermilab
(some via local writes first)
2nd copy of results to RAL and CCIN2P3
WE ARE HERE

## Slide 5: Activities in past year
Big picture for last year has been getting ready for 2nd ProtoDUNE beam runs
Full replacement of legacy file transfer system with new system that uses Metacat for the metadata, Rucio for file transfers throughout.
Details on this and more in Igor’s talk.
Data Challenge part 1 replicated some DUNE data around the world.
Data Challenge Part 2 will now try to start processing it using the new workflow allocator and data dispatcher systems.
After that, will move to make Rucio/Metacat be production system, hopefully before the NP04 beam run.

## Slide 6: Progress needed before / during beam
Another short challenge trying to catch real DAQ output running at full tilt.
Training users on MetaCat/Rucio clients, especially those actively involved in NP04 beam runs
  Expect this to be a significant barrier—different than using SAM
Find faster way to make metadata—current way is a slow shell script that reads the whole file twice.
Learn how to use Rucio data subscriptions to automate flow of data, especially the outputs from keep-up processing.
Find out if DQM needs any help from data management.
Making sure all the fields in SAM are required in MetaCat too plus the new retention fields.
Finalize the schema to minimize confusion.

## Slide 7: What comes after beam in 2023-2025?
Metadata—Need better way to make it
  Currently relies on slow shell script that reads the file twice
HDF5 files, care and feeding:
  Currently reading them with a POSIX streaming extension to xrootd libs.
  Can we make it more structured.
  Can we embed metadata in HDF5 files as we used to do in root?
Working with huge time-window data like supernova events
  How to merge, how to stitch together, etc.
  This has implication on intra-DAQ analysis such as SN pointing too
Understand the merging workflow that would be necessary if different APA wind up in different physical files
Can we make a data manifest—which chunk of which trigger record is within which file? Forward and backward indices.
ND-LAr test beam @ FNAL, how to ingest all that.
RHEL9 / Centos/Alma/Rocky 9 support

## Slide 8: Token Support
All data challenge and ProtoDUNE beam running still using X.509 proxies to authenticate transfers
Need to switch to JWT tokens (WLCG tokens a.k.a Scitokens)
Already pilot jobs are being submitted via tokens to those sites that support it.
Now need to get all our storage elements and data management middleware to support this too.
Currently this is pending work by the core Rucio developers, the full token-exchange workflow of Rucio not expected until 2024.
Preparing an informational talk on this for Sep. collaboration meeting.

## Slide 9: Remote Access from HPC
Everything we are talking about here—databases, Rucio, Metacat, Workflow, etc. all needs outbound network access from worker nodes so jobs can get to it.
High performance computing worker nodes don’t have that.
There may be significant re-architecting of systems needed to make that work. Time to start thinking about it now rather than when we get our first grant on leadership-class facilities.

## Slide 10: Conclusions:
Integration and operations in DUNE data management has always needed more effort than the development side.
This needs to be included in planning for this and future projects.
A lot of data management packages that were vaporware 6 months ago are real and working now.
There will be significant changes for regular users transitioning to the new systems (SAM->Metacat) and Workflow allocator. We will try to plan the transition so that there is one changeover and not several.
After ProtoDUNE comes the real fun of dealing with the huge format files and/or merging and stitching smaller files together.
  It is not clear anyone knows how to build a caching file system that is that capable at the moment. But we have to learn.