U.S. HL-LHC Accelerator Upgrade Project

| Prepared by: Elizabeth Lee, HL-LHC AUP Cable CAM Deputy Michael Naus, HL-LHC AUP Cable L3 Deputy Ian Pong, HL-LHC AUP Cable L3 Manager | Organization LBNL LBNL LBNL | Contact ipong@lbl.gov (510) 486-7866 |
| --- | --- | --- |
| Approved by: Ian Pong, HL-LHC AUP Cable L3 Manager Miao Yu, HL-LHC AUP Coil Parts L3 Manager Fred Nobrega, HL-LHC AUP Coil Fabrication at FNAL, Manager Jesse Schamlzle, HL-LHC AUP Coil Fabrication at BNL, Manager Giorgio Ambrosio, HL-LHC AUP MQXFA Magnets L2, Manager James Blowers, HL-LHC AUP QA Manager, FNAL | Organization LBNL FNAL FNAL BNL FNAL FNAL | Contact |

Disposition of Non-Conforming Insulated Cables

Revision History

| Rev. | Date | Description | Section | Author |
| --- | --- | --- | --- | --- |
| A.1 | 02-Dec-2020 | Initial Draft | All | I. Pong and E. Lee |
| 1 | 19-July-2021 | First approved version |  |  |

TABLE OF CONTENTS

1	Introduction	4

2	Applicable documents	4

3	Insulation Artifacts	4

4	Requirements	8

# Introduction

This document describes the potential non-conformances or discrepancies that may occur or be discovered in the insulated cables during cable respooling for coil preparation and the repair guidance and disposition recommendations.

# Applicable documents

US HiLumi Doc. 74 “Specification for Quadrupole Magnet Nb3Sn Cable”

US HiLumi Doc. 75 “Specification for Quadrupole Magnet Cable Insulation”

US HiLumi Doc 1061 “Internal Interface Control Document WBS 302.2.03 – 302.2.04”

US HiLumi Doc 2140 “Disposition of Non-Conforming Plasma Coated Parts”

US HiLumi Doc 2484 “Handling of Discrepancies and Nonconformances”

# Insulation Artifacts

Per U.S. HiLumi Doc. 75 § 4.4.3, all cables delivered from the insulation vendor should be as free from insulation artifacts as reasonably achievable. The following sections provide guidance on how to treat individual artifacts and deformities in delivered superconducting cables.

## Tears and Gaps in Insulation Braid

### Definition

When the braid applied does not cover the bare cable and Cu can be seen by naked eyes, it is considered a tear or a gap.  This may occur on the broad faces or edges.  Examples are shown below.  The decision whether to make a repair in the case of “low” severity level must be made by the coil fabrication L3.  In case the decision is not to make the repair, the assessment must be documented in the traveler.

### Classes of Severity

Table 1: Defect Guidance for Tears and Gaps

| Frequency | Severity Level | Disposition |
| --- | --- | --- |
| <20 | Low | Repair (DR) or L3 decision |
|  | Medium | L2 determination |
| > 50 | High | Reject |

### Repair Guidance

Remove part of the local non-uniformities if necessary and apply glass fibre cloths/tapes of appropriate materials and thickness over the exposed section with appropriate overlap such that electrical insulation is sufficient and no bare cable is visible.  Apply ceramic binder and cure with heat gun.

## Solid Particulates

### Definition

Solid particulates are any foreign objects (e.g. bits of plastic or other material) which may be present on or underneath the surface of the fiberglass insulation braid when it is delivered to the coil winding site. An example is shown below.

### Classes of Severity

Table 2: Defect Guidance for Solid Particulates

| Frequency | Severity Level | Disposition |
| --- | --- | --- |
| <10 | Low | Repair (DR) |
|  | Medium | L2 determination |
| >25 | High | Reject |

### Repair Guidance

Retrieve the foreign object(s) carefully with tweezers.  If after the removal, bare cable is exposed, then follow repairing procedure described in §3.1.3.

## Exterior Staining of Insulation Braid:

### Definition

Exterior staining refers to unusual pigmentation present on the fiberglass insulation braid surface.  Typical cause is oil stain from braiding machine lubrication.  The oil appears black against the white braid surface.  An example is shown below.  The decision whether to make a repair in the case of “low” severity level must be made by the coil fabrication L3.  In case the decision is not to make the repair, the assessment must be documented in the traveler.

### Classes of Severity

Table 3: Defect Guidance for Exterior Staining of Insulation Braid

| Frequency | Severity Level | Disposition |
| --- | --- | --- |
| <10 | Low | L3 determination |
|  | Medium | L2 determination |
| >25 | High | Reject |

### Repair Guidance

Wipe and clean with ethanol or acetone until the stain is no longer or barely visible.

## Popped Strands Under the Braid

### Definition

Popped strands refers to the displacement of an individual strand (wire) from the bare cable assembly beyond a few cable twist pitches from the cut ends.  Strands popped during bare cable fabrication would most likely cause a collapse and would have failed CMM measurements.  Therefore, bare cables shipped from LBNL to the braiding vendor should not have popped strands.  However, strand popping may occur due to handling such as during insulation and cable respooling, especially when the cable is not straight (e.g. bent either in the “easy” or “hard” way).

“Mild” instances are cases where popped strands can be pushed and seated back in the cable under the braid by finger pressure.

“Severe” instances are cases where the popped strands cannot be pushed and seated back in the cable under the braid by finger pressure, requiring cable tension reduction and use of tools.  Removal of insulation shall not be required.

“Roped” instances are cases where the cable collapses.  Repair can only be done with insulation removed.

Strand popping within three cable twist pitches is considered one instance.

An example of a “roped” cable is shown below:

An example of a popped strand is shown below:

### Classes of Severity

Table 4: Defect Guidance for Popped Strands during Respooling

| Frequency | Severity Level | Disposition |
| --- | --- | --- |
| <10 mild instances <3 severe instances | Low | Repair |
|  | Medium | Complete respooling and quarantine for L2 determination |
| >50 mild instances >10 severe instances | High | Wind back and quarantine for L2 determination |
| Roping | High | Repair, wind back, and quarantine for L2 determination |

### Repair Guidance

“Mild” instances: Push and seat the popped strands back in the cable under the braid by finger pressure or with tools as an option.

“Severe” instances: Push and seat the popped strand back in the cable using tools.  Cable tension may or may not have to be reduced.  Cable insulation does not have to be removed.

“Roped” instances: Cut open the braid and use hand tools (with no sharp contact edges) to push and seat the popped strands back in the cable (massaging the cable where necessary), followed by braid repairing as described in §3.1.3.

# Requirements

Use of this procedure for acceptance of insulated cables issues shall be documented in a manner traceable on Vector.