## Slide 1: Booster Operations
Downtime 0.5 hour - mostly minor RF trips.
4.6e12 on $1D to BNB
3.9e12 on $1C to Muon
Accessed Wednesday to diagnose and repair BRF15
  Off for sparking issue
  Found damage inside the cavity
  Cavity needs to be replaced
Girder choke inspection for work planning.
Studies completed this week:
  Transition crossing
  E-cloud
Plan for next week (pending approval):
  Move spare cavity from MI60 on Monday
  Controlled Access Wednesday for cavity swap
  Down most or all of day shift
  Would like to do this done before the holiday week so we have full compliment of RF.

## Slide 2: Booster Operations

## Slide 3: Booster Operations