## Slide 1
Jeff Eldred
Friday, Dec 21, 2022
Huddle
9am Meeting

## Slide 2: Current Plan for This Week
Please update your holiday call-in sheets by noon today.
NuMI Horn
- Stay tuned for updates on horn move date.
- Critical path remains stripline fabrication (projected mid January).
Meson
- Beam to MTest on Monday!
- Signoffs for MCenter going around today.
Booster & Linac Access Today
- BRF15 cavity will be changed out.
- Leak checking in Booster & Linac.
Muon Campus G-2 Beamline
- M:Q108B quad tripped this morning and won’t reset, being investigated.
Complete your Just-in-Time Rad Worker training by Jan 1st.

## Slide 3: Next Meetings
09:00 meeting
  Monday and Wednesday In the Huddle (hybrid).
  This Friday 12/23 will be in the Huddle (hybrid).
  No meeting Monday 12/26.
  Following Friday 12/30 will be in the Huddle (hybrid).
  No meeting Monday 1/2.
Thank You All

## Slide 4: Winter break operations
The laboratory scheduled the 2022/23 voluntary winter break from December 23, 2022 through January 2, 2023. During this period, the laboratory will not shut down but slow down to performing minimum operations and critical activities.
As a critical activity, the operations of the Fermilab accelerator complex and particle physics experiments will continue, however:
During “No Call-In Zone” periods, personnel will not be called in.
During “Delayed Response” periods, a failure occurring on the off-shifts will be expected to be addressed on the next day shift. Experts will be notified and will have the option of responding promptly or waiting until the following day shift.
Exceptions: in an emergency such as one that endangers personnel or equipment, we would expect people to respond if possible.

## Slide 5: Winter break operations
Legend | No-call | Delayed Response |  |  |  |  |  |  |  |  |  | 
 | 12/23/22 | 12/24/22 | 12/25/22 | 12/26/22 | 12/27/22 | 12/28/22 | 12/29/22 | 12/30/22 | 12/31/22 | 1/1/23 | 1/2/23 | 1/3/23
 | Fri. | Sat. | Sun. | Mon. | Tues. | Wed. | Thurs. | Fri. | Sat. | Sun. | Mon. | Tues.
 | ½ Lab Holiday |  |  | Lab Holiday |  |  |  | ½ Lab Holiday |  |  | Lab Holiday | 
Owl | Normal | No-Call | No-Call | No-Call | DR | DR | DR | DR | DR | DR | DR | DR
Day | DR | No-Call | No-Call | DR | DR | DR | DR | DR | DR | DR | DR | Normal
Evening | DR | No-Call | No-Call | DR | DR | DR | DR | DR | DR | DR | DR | Normal