## Slide 1
Jeff Eldred
Friday, Dec 30, 2022
Huddle
9am Meeting

## Slide 2: Current Plan for This Week, Next Week
NuMI Horn
- Horn move expected to take place 1/7 Sat 6am (weather permitting).
- Critical path remains stripline fabrication (projected beginning of Feb).
Booster, MI Access next Wednesday 1/4
- RF to troubleshoot BRF15 PA and fix MIRF12 water leak.
Main Injector
- Short access yesterday to valve out MIRF12 water leak.
Switchyard
- MT4 target work at MTest 1/4 (and if needed also 1/11).
- MS2 LCW breaker failure yesterday.
- FSO ASE concerns to delay NM ARR.
Ops / ISD / Controls
- AC motor repair yesterday in AD computing room
-- Fortunately temperatures remained stable during repair time.

## Slide 3: Current Plan for This Week, Next Week
Complete your Just-in-Time Rad Worker training by Jan 1st.
We are in “Delayed Response” mode until Tues 1/3
Monday 1/2 meeting is cancelled for holiday.
Friday meetings will continue to be in the Huddle (hybrid) while under COVID High conditions.

## Slide 4: Winter break operations
Legend | No-call | Delayed Response |  |  |  |  |  |  |  |  |  | 
 | 12/23/22 | 12/24/22 | 12/25/22 | 12/26/22 | 12/27/22 | 12/28/22 | 12/29/22 | 12/30/22 | 12/31/22 | 1/1/23 | 1/2/23 | 1/3/23
 | Fri. | Sat. | Sun. | Mon. | Tues. | Wed. | Thurs. | Fri. | Sat. | Sun. | Mon. | Tues.
 | ½ Lab Holiday |  |  | Lab Holiday |  |  |  | ½ Lab Holiday |  |  | Lab Holiday | 
Owl | Normal | No-Call | No-Call | No-Call | DR | DR | DR | DR | DR | DR | DR | DR
Day | DR | No-Call | No-Call | DR | DR | DR | DR | DR | DR | DR | DR | Normal
Evening | DR | No-Call | No-Call | DR | DR | DR | DR | DR | DR | DR | DR | Normal

## Slide 5: Winter break operations
The laboratory scheduled the 2022/23 voluntary winter break from December 23, 2022 through January 2, 2023. During this period, the laboratory will not shut down but slow down to performing minimum operations and critical activities.
As a critical activity, the operations of the Fermilab accelerator complex and particle physics experiments will continue, however:
During “No Call-In Zone” periods, personnel will not be called in.
During “Delayed Response” periods, a failure occurring on the off-shifts will be expected to be addressed on the next day shift. Experts will be notified and will have the option of responding promptly or waiting until the following day shift.
Exceptions: in an emergency such as one that endangers personnel or equipment, we would expect people to respond if possible.