## Slide 1
Jeff Eldred
Wednesday, January 11, 2022
Huddle + virtual
9am Meeting

## Slide 2: Current Plan for This Week, Next Week
“Safety Pause” Meetings
- Departments are expected to have meetings on lessons learned from recent events.
- Apart from these departmental safety meetings, work proceeds normally.
NuMI Horn
- Critical path remains stripline work (beam projected week of 1/30).
Muon Campus
- Muon g-2 is in cryo purification downtime projected to end Friday afternoon.
- Delivery Ring in access today, studies tomorrow and Friday.
Booster
- Booster studies day on Jan 18th or Jan 25th?
MI / MSD
- ALARA plan for IP 837 ready not signed off, will be rescheduled for next access opportunity.

## Slide 3: Announcements
We are currently in MEDIUM level for COVID-19 community spread.
Friday 9 o’clock meeting will be in One West.