## Slide 1: RunCo Report for IOTA/FAST Meeting 01/13
Important Dates & misc.:
  FAST Run 4: 4/4 – March-ish*
    Science soon!!
  Operations Schedule*
    Today: IOTA150
    Monday: Lab holiday (MLK)
    T-F: Run to IOTA*
    No scheduled accesses
  Disappearing Y: drives on CNSs
  Issues after SS testing (DT)
Cryo:
  CC1, CC2, CM all now at 2K
  Running stable™ (Really?!)
FAST Linac
  Laser Lab humidity issues
  BSol LCW issues (low: T, P, dP)
  BBM now good (sans HEA)
IOTA:
  QE1R quad trips mitigated
  M4R water leak mitigated
  CLARA to begin installation
  150 tuning nears end?
    Update to follow (Sasha R)
FAST-GREENS installation
  update (Daniel M)
Notes: Yellow highlight is new.
Check the FAST/IOTA calendar on the home page
Startup for Run4 continues
Cryo cool-down continues. Cave is ODH 1.
  Cold liquid/gas flowing system
LCW issues from 3/23 continue
  Chiller has not been functioning for a month
  Fluids Group now has a repair PO with a vendor
Controls issues continue
  Gun water PLC is still not functioning
  Controls Group looking into it
No unauthorized accesses allowed this Monday
  Laser, RF Gun, and magnet testing
Thank you to the Dpt. Heads who have signed-off on their systems
The accelerators at NML are now in Operational Mode.
  All work on any accelerator related system for FAST or IOTA must be cleared through the FAST/IOTA Machine Coordinator!

## Slide 2: Ops 9:00 -FAST/IOTA