## Slide 1
Dean (Chip) Edstrom
01/27/2023
IOTA Proton Injector Update

## Slide 2: IPI Summary
Source
  HV Enclosure work continues
    Extractor Modulator Circuit Tested*
    Auxiliary Electronics Shelf In Progress*
Mechanical
  Cable Procurement Summary*
  RF Penetration…
RF
  Engineering review of variable coupler stand expected Feb/March
  Ordering circulator stand kit separately

## Slide 3: HV Enclosure Auxiliary Electronics Shelf
TTL Fiber Receiver Modules
Cisco Fiber Network Switch
375 Convectron Vacuum Gauge
WS6 200MHz TiePie Oscilloscope
120 VAC Distribution
Thanks Dave Franck & Tom Kelly

## Slide 4: Extractor Modulator & Spark Protection
Circuit Tested!
  Thanks Greg Saewert & Jeff Simmons!
  MOVs in protection circuit nudged into conductance resulting in a ~5% voltage droop
  1.8μs needed for IOTA
  600μs estimated for neutralization of beam in the LEBT (Саша Ш.)

## Slide 5: Cable Procurement Summary
Longest Leads (so far…)
  10 Cond: 06/12/2023 (Backordered)
  8-Pair: 06/02/2023