## Slide 1: Muon Campus Report
Jim Morgan
February 3, 2023

## Slide 2: Weekly overview and current issues
Intentional Accelerator
Standby Period
Downstream D30 Crossover Pipe
Working with controls on understanding Sequencer issue
  Line open or close commands has caused aggregate to vanish
Mu2e studies shifts last Friday, Monday and Thursday
  1/27 BPM timing, resolving array issues and checking data consistency
  1/30 BPM system work-out, large data set collection, investigation of injection tune-shift versus TBT
  2/2 (shortened) BPM, 50 house timed in and fixed digitizer problems
Beam to g-2 when requested
  Assisted with a lost muon study using the DR momentum scraper to select lowest and highest 20% of CTAGs
DR momentum scraper

## Slide 3: Beam to g-2 this week
Beam to AP-0 target
g-2 T0 Detector
Decay Positrons
Delivery Ring
Mu2e Studies
Lost muon study
g-2 ramp off for repairs
Trolley Run
KRF5
Mu2e Studies
g-2 kicker problems
Main Injector access
Mu2e Studies
Lost muon study

## Slide 4: g-2 Run 6 Protons on Target
Detectors shifted upstream

## Slide 5: g-2 Protons on Target by Run
Detectors shifted upstream

## Slide 6: g-2 Performance this run
1.71 BNL

## Slide 7: g-2 Overall Performance
3.22 BNL
2.21 BNL
1.94 BNL
5.51 BNL
6.06 BNL
1.71 BNL
Approaching 21 BNL

## Slide 8: Short term plan
Mu2e studies shifts approximately three times per week
  Delivery Ring BPM system commissioning
  Other studies related to preparing for resonantly extracting beam
  M4 Line instrumentation intensity calibration
Delivery beam to g-2
  Support systematic studies that require beam modification
Gearing up for Electrostatic Septa power supply ORC
  Expect significant conditioning period, once cleared to power
Look for opportunity for ISD to test LCW pump LP7
Working on plan for AP-0 A/C installation with ISD and Rad. Safety
  We would like to overlap AP-0 work with planned Mu2e cryo testing, which keeps g-2 magnet off for up to a month
  Would require clear understanding of starting date of Mu2e cryo testing (March 1?) and flexibility from contractor to begin work then