## Slide 1
Jeff Eldred
Wednesday, March 8, 2023
Huddle + virtual
9am Meeting

## Slide 2: Current Plan for This Week
NuMI / MI
- At ~700kW, NuMI limit is 900kW with new optics.
- NuMI Underground work requires permission from Raymond Lewis.
Linac/MI Access Today
- Linac has request a full-shift access on Wed 3/8, for vacuum pump on DTL Tank 5.
- Source change?
- Diagnostics applied to KRF5.
- PA changeout for LRF2
- RF to access Booster to tie-off BRF2, RF measurement.
- MI leak checking around full ring.

## Slide 3: Outlook
Proton Source Studies Day tentatively 3/22
Opportunistic Downtime Requests
- NuMI Experiments, electrical work which would inhibit beam permit, 1 shift. (tentatively during PS studies)
- TSD adjust air flow, <1 shift (tentatively during PS studies)
- BNB water leak, >1 shift.
Linac DTL Tank 5
-- DTL Tank 5 is a significant concern going forward.
-- Looking to schedule a 5-7 day downtime when repair plan is in place.
AP-0 Air System Work
-- Scheduled for April 17 + 6 weeks (~May 29)
-- Procedure identified to avoid Switchyard downtime.