## Slide 1: FAST/IOTA 9:00 slides
FAST has been down for planned installation work in the enclosure this week
  This will likely continue into next week
  Ongoing tasks:
    FAST-GREENS Stage-Ø installation
    New stripline BPM beampipe section @ C-Straight in IOTA
    700 XFER line to HEA
    D601 GV installed
    500 vacuum recovering
Until further notice, AD/HQ and ES&H require that all requested accesses into the FAST/IOTA beamline enclosure must first satisfy the following:
  A Work-Plan approved by the FAST/IOTA Machine Coordinator (FAST RunCo)
  Entrants have an Access Planning meeting with the FAST RunCo
  Entrants receive their enclosure keys from the FAST RunCo
The current FAST RunCo is Jamie Santucci (x4996 | santucci@fnal.gov)

## Slide 2: RunCo Report for IOTA/FAST Meeting 03/10
Important Dates & misc.:
  FAST Run 4: 4/2022 – TBD*
    Science soon!!!!!
  Operations Schedule*
    Today: CA: 700 & MPI
    M-T: CA: C-L Vacuum (Dave & Co.)
    W-F:
      Gun (Jinhao)
      Run to IOTA*
Notes: Yellow highlight is new.
Check the FAST/IOTA calendar on the home page
Startup for Run4 continues
Cryo cool-down continues. Cave is ODH 1.
  Cold liquid/gas flowing system
LCW issues from 3/23 continue
  Chiller has not been functioning for a month
  Fluids Group now has a repair PO with a vendor
Controls issues continue
  Gun water PLC is still not functioning
  Controls Group looking into it
No unauthorized accesses allowed this Monday
  Laser, RF Gun, and magnet testing
Thank you to the Dpt. Heads who have signed-off on their systems
The accelerators at NML are now in Operational Mode.
  All work on any accelerator related system for FAST or IOTA must be cleared through the FAST/IOTA Machine Coordinator!