## Slide 1
Steve Boi
Muon Campus Report - 03/17/2023

## Slide 2: Overview and Issues
Beam down for Linac repair and Remnant LCW system recovery.
F17 Vacuum problems worsened
Wednesday:
  Remnant LCW conductivity reached acceptable level, powered up M1 and P2 lines without issue.
  Swapped out a rad detector in downstream M4 line.
  Mu2e studies.
  Beam to g-2 overnight (special off momentum run).
Thursday:
  Mu2e studies planned – cancelled for Linac repair.
Today:
  Beam to g-2 when available.

## Slide 3: Beam to g-2
Protons to AP0 Target
g-2 Calorimeter-Tagged Muon Decays ()
g-2 T0 Detector
Delivery Ring Abort
Linac Work
Linac Work
+
Remnant LCW System Recovery

## Slide 4: F17 Vacuum (2 weeks)

## Slide 5: g-2 Protons on Target

## Slide 6: g-2 Protons on Target

## Slide 7: g-2 Performance

## Slide 8: g-2 Performance
2.19 BNL

## Slide 9: Future Prospects
Mu2e studies
  Prepare DR for resonant extraction with ESS2 only.
    BPM commissioning.
    ESS conditioning.
    Resonant Extraction.
Shared g-2 running and Mu2e commissioning.
Repair vacuum at F17 when time appropriate