## Slide 1
Steve Boi
Jim Morgan will be acting as Machine Coordinator from 3/25 to 3/31.
Muon Campus Report - 03/24/2023

## Slide 2: Overview and Issues
Weekend:
  F-17 Vacuum Work Completed.
  Remnant LCW system resistivity was back up.
  Beam to g-2 (for every day unless otherwise stated).
Monday:
  DR studies: DR BPM commissioning – noon-4pm.
Tuesday:
  DR studies: Chipmunk & ESS Positioning study – 8am-3pm.
  Problem with a PLC at MC-1 affecting D:Q931/932/933, fixed.
Wednesday:
  DR studies: Chipmunk, BPM commissioning – 10am-2pm.

## Slide 3: Overview and Issues
Thursday:
  Linac went down ~5am, studies cancelled.
  AP-0 Target Blower maintenance performed.
  Beam back to g-2 when it became available.
Today:
  Noon-6PM, DR studies: BPM testing, DR magnet ramp testing.

## Slide 4: Beam to g-2
Protons to AP0 Target
g-2 Calorimeter-Tagged Muon Decays ()
g-2 T0 Detector
Delivery Ring Abort
DR Studies
Linac Work
DR Studies
F-17 Vacuum Work
Remnant LCW

## Slide 5: g-2 Protons on Target

## Slide 6: g-2 Protons on Target

## Slide 7: g-2 Performance

## Slide 8: g-2 Performance
2.23 BNL

## Slide 9: Future Prospects
Mu2e studies:
  Prepare DR for resonant extraction with ESS2 only.
    BPM commissioning.
    ESS studies.
    Resonant Extraction.
  Schedule for week of 3/27 is being sent out.
g-2 running between Mu2e study time.