## Slide 1: Muon Campus Operation Report
Dean Still
Friday 09:00 Operation Meeting
Week of April 3, 2023

## Slide 2: Performance for the Past Week
Protons On Target
Avg Protons on Target
Particles to Entrance of G-2 Ring
Decay Positrons in G-2 Ring
G-2 Trolley Run
8Gev Delivery Ring beam
<-------Weekend ------
<------------Week Days -------------------
 Stopped MC operation due to remnant LCW
M4 beamline Extraction Studies
 BPM Timing Studies
 BPM Studies
 BPM & Tune tracker Studies
< Linac Debuncher skid PLC error

## Slide 3: Activities for the Past Week
G-2 Status:
  Delivered beam to g-2
Work completed:
  Accessed M4 enclosure to conduct Mu2e HRS hydrostatic testing. ( Overlapped work with 8ev studies)
  Had to stop muon campus & switchyard operations due to remnant beamline LCW resistivity dipping below limit of 3 Mohm. MDS made changes to improve resistivity.
8Gev Studies: (4 days)
  M4 beamline resonant extraction studies to get instrumentation working.
  BPM 8Gev beam studies. New code to the digitizers & period to retime BPMs. (Patel +)
  Worked on getting tune tracker data through the QX ramp.

## Slide 4: G-2 Performance – Integrated for Run 6
G-2 Experiment POT Run Goal
~4.2E20 POT
Run 6 period is Nov 2022 – June 2023
Run 6: Goal of ~x 6 BNL
Total Run: goal of x 21 BNL
Run 6 # POT Delivered ~ 7.1E20
Plots as of 4/7/2023
Run 6 Integrated ~ x 2.43 BNL
0.1 for the week
Start of
Summer
Shutdown
2023
Total Integrated ~ x 21.38 BNL

## Slide 5: Plan for Next Week
g-2 operation:
  Deliver Beam to g-2
Muon Campus Study Plans :
  Friday – Deliver beam to g-2
  Saturday – Deliver beam to g-2
  Sunday – Deliver beam to g-2
  Monday – Deliver beam to g-2
  Tuesday - 8 Gev Studies. (Lines up with g-2 roof work)
  Wednesday - 8 Gev Studies.
  Thursday – Deliver beam to g-2
  Friday – Deliver beam to g-2
Future Planning :
April 17 - Confirming work and schedule to start AP0 AC installation.
Mu2e M4
line
G-2 line