## Slide 1
DAMSA Team Meeting
Fermilab
May 13, 2023
Jaehoon Yu
Department of Physics
University of Texas at Arlington
Transforming DAMSA to an experiment

## Slide 2: Meeting Goals
Introduce DAMSA in detail
Receive feedback and input to the concept
Form a team to perform further studies to transform the concept to an experiment and prepare a proposal for Fermilab PAC
  Physics program : ALP, Dark Photon, etc
  Beams
  Dump
  Vacuum chamber
  Detector  Technological choices, design, cost estimate, etc
Set up an egroup and start regular follow up discussions

## Slide 3: DAMSA Experiment Strategy
Overarching strategic goal: Get the detector ready to take data in time for PIP-II LINAC completion in 2029
Design and build detectors to meet the requirements with minimal R&D
  Fast timing (~0.1ns or better)
  High position resolution (~0.1mm or better)
  Excellent energy and invariant mass resolution
  Low threshold energy
Discover Dark Sector Particles in the beam

## Slide 4: Potential DAMSA Experiment Timeline
2029: Complete the detector construction and start commissioning for data taking
  Request 1 – 3x1023 POT total
2025/2026 – 2028: experiment construction
2024 – 2025/2026: experiment approval and project establishment
Jan. 2024: Submit the DAMSA proposal to PAC
  Form a team to prepare a proposal
    Physics goals and sensitivity reach
    Detector design and rough cost estimates
Internationality would be important – Korean and European colleagues

## Slide 5: DAMSA Proposal Timeline
End of Aug. - Sept. 2023: DAMSA workshop for updates  proposal writing
  Physics goals and sensitivity reach
  Experiment design and rough cost estimates
  Facility requirements
Oct. 15, 2023: Finish 1st draft proposal to the team
Oct. 15 – Nov. 1, 2023: Feedback and comments
Nov. 7: 2nd draft released to the team
Nov. 15, 2023: Submit completed proposal to PAC
Jan. 2024: Submit the DAMSA proposal to PAC

## Slide 6: DAMSA Team
Proposed Leads: Juan Estrada (Fermilab) and Jae Yu (UTA)
Institutions expressed interests thus far:
  US (7): FNAL, OU, TAMU, UCR, U. of Kansas, LANL, UTA
  SK (5): SNU, Yeonsei U., U. of Seoul, Chungnam U., Jeonbuk U.
  Portugal: LIP