**8 May 2023**

**ECAL Barrel**

Platform: to be designed ad hoc, organize a meeting with Raffaelli + Gazzana for final choices and design.

**Fix a meeting/survey** with Exhagon asap. Map internal surface ECAL, endcaps, and the whole iron yoke.

Wood protection for ECAL barrel ready to be installed.

protective tape: Danilo had a first discussion with De Carolis of 3M, several possible solutions to be studied => make an test on a ECAL module.

**General operations**

-New area 25 mq at capannoni Leoni available => Polacchi will start soon moving crates and racks of DC electronics, ECAL cables, part of ECAL electronics not re-usable in SAND.

**Magnet**

A. Saputi reports: coil support design completed

Extraction and transport tool design almost completed (ready in 2-3 weeks)

Technical specifications document ready.

Document describing the procedure is being completed.

All operations assume the turret dismounting.