## Slide 1: Q1/Q3 Cryostat Design
Roger Rabehl – Fermilab
HL-LHC AUP Series Production Readiness Review – September 6, 2023

## Slide 2: Outline
Scope, FRS, Acceptance Criteria
Interfaces
Models and Drawings
Organization and Personnel
Manufacturing
QA/QC
ES&H
Summary

## Slide 3: Scope, FRS, Acceptance Criteria
WBS Dictionary:
US-HiLumi-doc-39
Functional requirements specification FRS (US-HiLumi-doc-246) and acceptance criteria (US-HiLumi-doc-1127) address:
  Physical dimensions, weight
  Pressure ratings, pressure loads
  Leak tightness
  Hipot performance, quench performance
  Alignment

## Slide 4: Interfaces
There are approved internal Interface Control Documents between
  Cold Mass Assemblies Fabrication and Cryo-Assemblies Fabrication
  Cryo-Assemblies Fabrication and Cryo-Assemblies Horizontal Test
There is an approved external Interface Control Document between Cryo-Assemblies Fabrication and CERN.
They can be accessed at:
US HiLumi-doc-210, 213, and 375
Interface Matrix US-HiLumi-doc-219

## Slide 5: Interfaces
Cold Mass to Cryo-Assembly
  Mounting of GFRE support post to Cold Mass support
    Defined by the CERN-provided Q1/Q3 3-D model

## Slide 6: Interfaces
Cold Mass to Cryo-Assembly
  Mounting of pipe brackets to Cold Mass
    Defined by the 3-D model, managed by the assembly traveler and the CERN-provided positioning tooling

## Slide 7: Interfaces
Cold Mass to Cryo-Assembly
  CLIQ/KMOD/IFS warm heads
    Defined by the 3-D model, managed by the assembly traveler

## Slide 8: Models and Drawings
The LQXFA Cryo-Assembly is the Cold Mass, thermal shield, and cryogenic piping installed in the cryostat.
  Vacuum vessel
  9345 mm (30 ft 8 in) long
  1055 mm (3 ft 6 in) wide
  1389 mm (4 ft 7 in) high
  Cryo-Assembly
  21,769 kg (48,000 lbf) (CA-01 measured weight)

## Slide 9: Models and Drawings
The LQXFA Cryo-Assembly is the Cold Mass, thermal shield, and cryogenic piping installed in the cryostat.
Cold Mass
Vacuum vessel
Thermal shield
1.9 K pumping line (qty. 2)
Quench/cool-down line
Thermal shield cooling flow (qty. 2)
Thermal shield/beam screen supply (qty. 2)
Interface box for CLIQ/IFS/k-mod (qty. 5)

## Slide 10: Models and Drawings
The 3-D model is complete and is the basis for all drawings.
Final Design Report is found at US HiLumi-doc-2882.
All Cryo-Assembly detail and assembly drawings have been released with the exception of IFS drawings, for which seven drawings are shown as either “Ready for Approval” or “In Work” in EDMS.

## Slide 11: Models and Drawings
The Cryo-Assembly assembly process is detailed in seven CERN assembly drawings, all of which are released.

## Slide 12: Models and Drawings
A drawing tree spreadsheet is found in US-HiLumi-doc-3010.
The latest revisions of CERN Cryo-Assembly drawings are found in US-HiLumi-doc-3001.

## Slide 13: Models and Drawings
F10139011 is the Cryo-Assembly model/drawing.
  Fermilab Cold Mass
  CERN vacuum vessel, thermal shield, and Cryo-Assembly piping
Cryo-assembly F10139011
Cold Mass w/ Capillaries F10178090
Cold Mass Assy F10103605
Shell Closure F10138327
Shell Setup Preweld F10138328
Alignment F10138330
Bus + Expansion Loops F10138329

## Slide 14: Validation
The first Pre-Series Cryo-Assembly LQXFA01 has met all required mechanical and thermal requirements.
  Weight (48,000 lbf (21,769 kg) ≤ 22,500 kg)
  Alignment of Cold Mass within the vacuum vessel (Dimensional Inspection Report)
  Heat load

## Slide 15: Organization and Personnel
US-HiLumi-doc-104
302.4
Q1/Q3 Cryo-assemblies Fabrication
L2: S. Feher
(T. Strauss)
302.4.03
Cryo-Assemblies Fabrication
L3/CAM: A. Nobrega (R. Rabehl)
302.4.04
Cryo-Assemblies Horizontal Test
L3/CAM: G. Chlachidze
(S. Stoynev)
302.4.01
Magnets Vertical Test
L3: P. Joshi (A. Yahia)
CAM: P. Joshi
302.4.05
Q1/Q3 Cryo-assembly Integration and Coordination
L3/CAM S. Feher (T. Strauss)
302.4.02
Cold Mass Assemblies Fabrication
L3/CAM: A. Nobrega (A. Vouris)
Engineers: R. Rabehl
Tech Floor Supervisor: A. Lake
S. Klema
M. Larson
D. Davis
M. Jamison
A. Coon (Oct)
P. Fox (Oct)
R. Diamond (C)
O. Medera (C)
T. Fisk (welder)

## Slide 16: Manufacturing
Cryostating first assembly procedure (EDMS 2681264) was released and used for assembly of the first Cryo-Assembly.
This CERN procedure is the basis for Fermilab Vector traveler 464654-A (release in progress) to be used for the remaining Cryo-Assemblies.

## Slide 17: Manufacturing
Installation and positioning of FSI Cold Mass position monitoring system (EDMS 2389939) is Released.

## Slide 18: Manufacturing
Dimensional Inspection Report for alignment of the cold mass inside the cryostat (EDMS 2785143) is Released.

## Slide 19: Manufacturing
IFS box and cover flange installation procedure (EDMS 2332936) is Released.

## Slide 20: Manufacturing
CLIQ and KMOD box and cover flange installation procedure (EDMS 2663820) is Released.

## Slide 21: QA/QC
The QC steps are captured in the traveler (Vector 464654), which verifies the cold mass meets the electrical and mechanical specifications at each step of the assembly process as the cold mass is integrated into a cryo-assembly.
  Mechanical tests
    Dimensions and location of cryo-assembly components
    Leak check of the CLIQ/KMOD/IFS warm head welds to the vacuum vessel
  Electrical tests
    Hipot tests
    Temperature sensor four wire measurements
    Voltage-tap continuity measurements

## Slide 22: QA/QC
The QA plan is the CERN Manufacturing & Inspection Plan, which is referenced by the Fermilab Vector traveler 464654-A.
  The changes in going from the Pre-Series MIP to the Series MIP are
    No longer any FSI-related hold points
    On-site measurement/validation of the FSI system by CERN personnel was required for only the first Cryo-Assembly.
  CERN EDMS 2369656 is in the release process (v. 2.6).

## Slide 23: ES&H
Risk categories have been identified and assessed in the Hazard Analysis Report (HAR) US-HiLumi-doc-1121.
Hazards of Cryo-Assemblies Fabrication
  Material handling
    Use of overhead crane and lifting fixtures
    Manual material handling
    Vehicles
  Hazardous materials
    Compressed gases and cryogens for purging and welding
    Solvents and resins
  Mechanical hazards
    Grinding tools, power tools, and assembly tooling
  Radiation hazards
    UV light from welding
  Electrical hazards
    High voltage tests
  Fire hazards
    Welding, soldering

## Slide 24: Summary
The cryo-assembly model is complete
  Other than the CERN IFS drawings, all drawings have been released.
Manufacturing team is in place.
Fermilab assembly traveler has been released.
CERN manufacturing and inspection plan is being released.
ES&H hazards have been identified and are addressed through the project Hazard Analysis Report.
The project and the team are ready for Series Cryo-Assembly production.