## Slide 1: nuSTORM Expression of Interest to CERN
K. Long

## Slide 2: Motivation:
As proponents:
  Until one laboratory takes us up on the project, we should solicit support from each laboratory capable of hosting it;
Laboratories:
  FNAL [of course]
  CERN (need to study)
  J-PARC:
    Bunch structure and rep-rate makes the J-PARC main ring unattractive for nuSTORM
  RAL, SNS, …:
    Proton beam energy too low
As a “European”:
  For us to pull together a European collaboration capable of making a substantial contribution to nuSTORM we need (or it would be highly desirable to have) CERN support

## Slide 3: Steps taken so far:
Submission on nuSTORM sent in as input to the update of the European Strategy Process
Considering the possibility of an EoI to CERN, I raised the issue in a “coffee time” conversation with Sergio Bertolucci (who asked me to make an appointment to discuss nuSTORM with him)
Conversation with SB both warm and supportive, bottom line is as follows …

## Slide 4: nuSTORM EoI to CERN
CERN would welcome the submission of an EoI;
EoI should contain:
  Physics case
  Outline of how nuSTORM could be mounted if carried out at CERN
    Have engaged with Elena Wildner and Simone Gilardone;
    Moves started to gain permission for some staff time
    Will follow up this week
  Outline of how a European collaboration, with CERN at its heart, could make a contribution to nuSTORM hosted at FNAL
  Request for CERN support in developing the concept
Timeline:
  Desirable to have EoI “handed in” in Jan13:
    Not a technical issue;
    Issue is with the “length of the non-UK European author list:
      Some steps already taken to strengthen this
Scale of document:
  Still researching this, but, looks like we need:
    10—15 page document;
    Indication of effort request from CERN and indication of the desired timeline

## Slide 5: nuSTORM EoI: proposed timeline
Goal:
  LoI available before Erice “European Strategy writing work shop”;
Skeleton for nuSTORM EoI: 09Nov12
  I am ready to prepare this with Alan;
  Will be the usual section headings, lead authors etc.
Text deadline for lead authors: 09Dec12
  Consolidate first complete draft …
Circulate for comment: 16Dec12
  Comments open until the end of nuSTORM #2
nuSTORM w/s #2 at CERN: Jan13:
  Review status of nuSTORM
  Review status of EoI
  Gather additional European authors
Submit to SPSC (CC to relevant Strategy Group members): 16Jan13