## Slide 1
APA Management Structure
Eric James
APA Consortium Meeting
February 21, 2024

## Slide 2: Big Picture
At last week’s DUNE Executive Board meeting, proposed changes to the APA management structure were approved (see attached document)
Collaboration oversight of APA module production is being assigned to APA Production Board composed of lead scientists and engineers contributing directly to efforts at factories along with TC and head of project compliance office

## Slide 3: APA Production Board
Radosav Pentelic (UK Factory Lead Engineer)
Sotiris Vlachos (UK Factory Lead QA Scientist)
Carlos Chaves Barajas (UK Factory Lead Winder Scientist)
Ed Blucher (Chicago Factory Lead Scientist)
Alberto Marchionni (Chicago Factory Lead QA Scientist)
Eric James (FD1 Technical Coordinator)
Olga Beltramello (Compliance Office Head)

## Slide 4: Production Board Responsibilities
Monitor production at both factories
Resolve technical issues encountered during production
Verify and sign-off on QC performed on each APA coming out of the factories
Meetings on a weekly basis resulting in a documented list of action items with names attached to each.

## Slide 5: APA Consortium
APA consortium continues to play a critical role
Consortium maintains responsibility for the handling of the APA modules post-production (testing of APA modules at CERN, receipt of APA modules at Fermilab/Ash River, and the installation of APA modules at SURF) and the deliverables associated with these tasks
Consortium also needs to continue to oversee the production of edge-boards being carried out at its member institutes (more on this later)

## Slide 6: APA Consortium Meetings
APA consortium meetings remain the primary forum for keeping the collaboration informed on the status of the module production effort
Production Board will be tasked with providing regular status updates
Consortium feedback needs to be directed back to Production Board via Technical Coordinator
Technical Coordinator will resume regular meetings with consortium leadership team to facilitate this interaction

## Slide 7: Interface Area I
Production of edge boards is carried out by university groups making up the consortium.
Consortium is responsible for monitoring these activities and ensuring that the boards are delivered on the necessary schedule.
APA Production Board is responsible for resolving any technical issues associated with these boards.
Application of the QC program for the edge boards is consortium responsibility that requires verification and sign-off from the APA Production Board.

## Slide 8: Interface Area II
APA Production Board is responsible for technical aspects of APA transportation
Includes development of APA protection panels, APA shipping frames, and plans for how APA modules are transported via plane and truck.
Monitoring of transportation activities requires personnel resources that need to be organized through the consortium