## Slide 1: Linac Grey Period Update
KRF2 solenoid tuning complete
  Radiation levels reduced sufficiently to remove shielding
  Thanks to MSD and Rad Safety for their support!
805 Buncher Klystron swap complete
  We have been able to run on the new Klystron assembly
  Validated leak repair by MSD
  Grey period portion of work is considered complete, further tuning will take place during startup
Bunch length detector maintenance complete
  Electron multiplier tube successfully installed
  Transition section back under vacuum
  Thanks to MSD!

## Slide 2: Preacc/Linac Startup Status
Received SUSO yesterday, signatures are actively being requested
Current State of Preacc/Linac:
  Source B is ON
  MEBT Buncher is ON at nominal gradient
  DTL water systems (cavity & RF) are ON
  All LRF stations are ON at 0.25 gradient set point
    Will have to turn off to correct an issue with the Marx Modulator today
  All ion pumps are ON
  Trim magnet power supplies are ON
  DTL QPS are ON
  SCL water systems (cavity & RF) are ON
  SCL filaments are ON in black heat mode
    Exception being KRF2 which is in red heat mode
  Klystron solenoids are ON
  KRF2 is ON at nominal gradient
Thank you to operations for their diligence in monitoring our systems as they turn on!