## Slide 1: nuSTORM Expression of Interest to CERN
K. Long

## Slide 2
Drafted
Rough draft
KL/EW to develop at CERN next week
Drafted
Drafted
Drafted
Drafted. Some detector sentences to be added?
Rough draft
Drafted
Drafted
Drafted

## Slide 3: nuSTORM EoI: revised timeline
Goal:
  Draft EoI available by Erice w/s – week of 21Jan13
Skeleton for nuSTORM EoI: 09Nov12
  Done!
Text deadline for lead authors:
  31Dec12
  I will chase them starting next week!
Circulate for comments:
  Week of 14Jan13
nuSTORM w/s #2 at CERN:
  In last week of Feb13 or first week of Mar13?
  Review status of nuSTORM
  Review status of EoI
  Gather additional European authors
Implies ready for April SPSC
Goal:
  Draft EoI ready to be circulated in the week of 28Jan13
nuSTORM w/s #2 at CERN:
  26th and 27th March 2013
  Review status of nuSTORM
  Review status of EoI
  Gather additional European authors
Implies ready for April SPSC