## Slide 1
Sue McGimpsey
MTA Update
2 February 2024
9am Operations Meeting

## Slide 2: MTA STATUS
ELECTRICIAN WORK HAS BEEN COMPLETED!!!!!

## Slide 3: Chipmunk locations looking upstream

## Slide 4: Chipmunk locations further upstream

## Slide 5: Chipmunk locations looking downstream

## Slide 7: Things Still To-Do
Chipmunk installation in the houses and cable terminations – Rad Safety
Cable terminations – Interlocks (underway)
Rad Monitor and CDC testing – Interlocks
Get Remaining Signatures on SUSO sheet - Interlocks and Planning and Integration
Request Beam Sign Off/Obtain Approved RC and BP
Anticipating two weeks to beam – hopefully less!!
THANK YOU EVERYONE!!!!!!

## Slide 8
THANK YOU PAUL!!!!!!