## Slide 1
PRR Deliverables
Eric James
FD1 Technical Board Meeting
February 14, 2024

## Slide 2: PRR Structure
Three-stage process being implemented
Stage 1 reviews to initiate the procurement of long lead-time components (with minimal documentation requirements)
Stage 2 reviews to initiate production activities (full documentation reviews)
Stage 3 reviews to assess in-progress production activities (small team site visits)

## Slide 3: PRR History
Previous reviews:
  Stage 1-ish: LArASIC PRR, COLDADC/COLDATA PRR, and SiPM PRR
  Stage 2-ish: UK APA Production and PDS Rails & Cables
More recently, carried out two Stage-1 reviews within the currently envisioned framework
  PDS DAPHNE Components Procurement (Nov. 9)
  HVS CPA Resistive Panel Procurement (Jan. 23)
First Stage-3 reviews are being planned for March with site visits to SiPM testing sites in Italy and temperature sensor production facility in Valencia

## Slide 4: PRR Next Steps
Need to push towards first Stage-2 reviews to maintain targeted construction schedules
Initial discussion on Stage-2 documentation requirements today
Working to generate an inclusive list of potentially required documents (see attached draft)
On a review-by-review basis, consortia leadership teams and technical coordinators should use this list as a starting point and agree on the subset of documents to be provided

## Slide 5: PRR Format
Reviews will be carried out by representatives of the different organizations that support the LBNF/DUNE FDC sub-project
  Systems Engineering/Mechanical Engineering
  Electrical Engineering
  Compliance Office
  Technical Coordination
  Review Office
  Project ES&H
  Project Quality Assurance
Each of these organizations is charged with evaluating a subset of the required documentation

## Slide 6: PRR Documentation Requirements
Draft document presented today
Requires further iteration with responsible organizations (1-2 weeks)
Once finalized, Technical Coordinators will initiate discussions with each consortia about their initial Stage-2 reviews
Goal is to hold first Stage-2 reviews in April/May