## Slide 1
Dean (Chip) Edstrom
02/07/2024
FAST SAD Meeting

## Slide 2: Summary of Yesterday’s Meeting (Maddie, Mary, al)
The IRR / ARR Process will look to combine us with others
  PIP2IT
  Test stands (CMTS, VTS, etc…)
The schedule proposed is driven by:
  PIP2 Directors Review
  Spring Break (March 25 – 29)? Might limit participation…
Schedule as of the end of our meeting yesterday:
  IRR: 3/26 – 3/28
  ARR: 4/09 – 4/11
  (Keep in mind, our own collaboration meeting is 3/12 – 3/14)

## Slide 3: Questions
Big Questions:
  What is the complete set of documents required
    MCI (Max. Credible Incident) document for IPI and Electron?..
  Who takes care of what?
    SAD (Overall): Sasha R. (with contributions from all of us)
    IPI MCI: Chip
    Electron MCI: Jinhao (if necessary?)
    Changes/Amendments to the SA for Penetration #7 (IPI RF)?
    FAST-Specific risk matrix tables (Dan’s already done?)
    Anything else?
  What degree of readiness will be expected for the ARR?
    Just paperwork? Beamline under vacuum? Controls in place?

## Slide 4: Directives: Credited Controls
Credited controls are those that will inhibit beam if they are tripped / disabled / dropped / broken (in any sense of the word)
Try to stay below 100 mrem / hour in all occupied areas with only passive shielding in place.
Limit the number of credited controls (especially active).
  Examples:
    If we don’t need to credit chipmunks (even interlocked chipmunks) to keep below 100 mrem for occupied areas, then we don’t credit them.
    The rad fence outside NML to the west… Does this need to be credited? If not, it needs to be cited explicitly in the SAD as per the general risk matrix table or the FAST-Specific risk matrix table.
Build in Over-Burden (i.e. margin for degradation of the control).