## Slide 1
Tom Diehl (FNAL), Greg Rakness (FNAL)
Friday 9am AD meeting
09-Feb-2024
Mu2e report
https://indico.fnal.gov/event/63298/

## Slide 2: Recall: 2024 is a busy year at the Mu2e building
Now: upstream Transport Solenoid is in the building
  Survey has confirmed location  studies underway to understand implications on target location
Week of 19-Feb: plan to move downstream Transport Solenoid from HAB
  ... depending on weather…
Later in 2024: Calorimeter to arrive, followed by Tracker
  Equipment Chilled Water procurement + fabrication ongoing
  Tracker chiller being installed at building
  Installation of Calo and Trk cables ongoing 

## Slide 3: Cable Pulling Progress @ Mu2e
Teams of stalwarts have been installing Calorimeter cables from the DAQ room to the east end of the detector trench.
Next week we install Optical Fibers, then Tracker Cables

## Slide 4: In addition…
Network issues observed 31-Jan evening
  VOIP phones weren’t working
A bird had found itself a home at Mu2e during the January cold spell… it has now been chased out of the building…
  A bird trap has been purchased to mitigate the impact of future infiltrations of feathered friends