## Slide 1
Lucas Brouwer and Giorgio Vallone
(for the modeling working group team)
4/30/2024
MDP modeling working group: current status of R&D and upcoming milestones

## Slide 2: Current driving technical questions
A wide range of modeling is performed across all areas of US-MDP program, our update focuses on the work described in the updated 2020 roadmap
from 2020 US-MDP Updated Roadmaps: https://arxiv.org/abs/2011.09539

## Slide 3: Overarching thrusts: (1) connect interfaces to training, (2) hybrid magnet behavior, (3) advanced simulation of HTS
from 2020 US-MDP Updated Roadmaps: https://arxiv.org/abs/2011.09539
(1) connect interfaces to training
(3) advanced simulation of HTS
(2) hybrid magnet behavior

## Slide 4: Takeaway: progress on interfaces and HTS, delay in hybrid modeling correlated with slip in planned testing
(1) connect interfaces to training
(3) advanced simulation of HTS
(2) hybrid magnet behavior
Hybrid modeling is likely to be an area of growing effort next year, requires close coordination with other working groups
AIIIb-M6 | Design and optimization of quench protection systems for planned hybrid tests in the Nb3Sn and HTS roadmaps | March, 2025 | In Progress
AIIIb-M4 | Benchmarking of new codes with existing hybrid magnet test data | October, 2025 | Preliminary work
Milestone # | Description | Target | Status
AIIIb-M5 | Report correlating interface modeling results with experimental magnet training and summarizing desired interface conditions for stress managed designs | July, 2022 | Publication
AIIIb-M11 | Training modeling with debonding elements | December, 2022 | Complete
AIIIb-M12 | Advanced material model for Nb3Sn coils | March, 2023 | Complete
AIIIb-M13 | Integration of advanced contact elements in SMCT mechanical models | May, 2023 | Not started
AIIIb-M14 | Coupled thermal-magnetic TS-3D model of tapestack benchmark with h-phi-T | December, 2024 | In progress
AIIIb-M15 | Implementation of contact resistivities, solder and quench capability in TS-3D h-phi-T model | March, 2025 | Not started

## Slide 5: Plans
Final announcement: Giorgio Vallone will now coordinate the modeling working group!

## Slide 6: How we update modeling targets in the most effective way?
Modeling ‘efforts’ are already part of other activities
  But they could be more coordinated:
    Compare different approaches, unify/share available tools and knowledge, etc.
We want to start planning for an updated synergic milestone list during this collaboration meeting
  Formulate a list of current practical modeling issues/challenges
  While keeping on with the present efforts
As an example, one area of interest could be HTS mechanical modeling:
  Conductor mechanical properties and strength limits are unclear
  Needed for standalone or insert design, 20 T magnet design…
  Work started on Bi2212 modeling and strength (see Alessio’s talk)
  Planning more work on REBCO (CORC, STAR, twisted stack, others)
    We could increase the collaboration/synergies with other working groups