## Slide 1: LBNF - Beamline – Target Complex
Horns
  Preparing for review of Horns B & C conductors
  Friction Stir Welding
    SDSMT rework is enroute
    Test Stand stub piece being prepped to be shipped to vendor in Germany
    Agreement almost reached with PNL to do samples for qualification
  Starting investigation into spider support within horn and possible spark issue
  Continue to pursue vendor to make large ceramic insulating ring
  Assembly of Prototype hangers is 90% completed
  Looking into thermocouple electrical standoff for conductor monitoring
Unable to attend Operations Meeting
-- Keith

## Slide 2: LBNF - Beamline – Target Complex
Horns Power Supply
  Recovery Choke
    Vendor 1: rebuilt choke now being tested in single cell test setup
    Vendor 2: first article just received
    Vendor 3: order placed
  Many procurements in process
Water systems
  Test Stand Skid preparing drawings and documents for procuring vendor to build skid
  Nearing the completion of drawing sets for Horn B & Horn C RAW systems
  Newly assigned engineer becoming familiar with Water Cooling Panel RAW system

## Slide 3: LBNF - Beamline – Target Complex
Stripline
  Held Technical review of stripline layout for Horn Test Stand; finalizing details and preparing to start procurement
  LBNF stripline FEA analyses continue
Remote Handling
  Designing of stand to hold activated/used striplines