## Slide 1: TMS: Planning for CD2
Tom Markiewicz / SLAC
28 February 2024

## Slide 2
Hiro Tanaka’s Slides to LBNC
26 February 2024

## Slide 6
TMS Input to Hiro

## Slide 7: Preliminary Design Process https://docs.google.com/spreadsheets/d/1m3r-M81Zk5Hd5202g1WPvmlhwmAcCx54m2VgKfDqQ5g/edit#gid=847101774

## Slide 8: Preliminary Design Process https://docs.google.com/spreadsheets/d/1m3r-M81Zk5Hd5202g1WPvmlhwmAcCx54m2VgKfDqQ5g/edit#gid=847101774

## Slide 9: TMS Management Whiteboard https://docs.google.com/presentation/d/1tQ7ugWeMaOCmWHI6LdYk037knRLI_9DAFG8IQWXUqjI/edit#slide=id.p

## Slide 11: TMS Teams

## Slide 12: Key Dates
Internal reviews to bless design decisions Summer 2024
ND Status Review (Office of Project Assessment) October 21-25, 2024
PDR Document complete November 2024
PDR External Review January 2025
LBNC, NSG, Directors Review Q1, Q2 2025
CD2 IPR Q3 2025

## Slide 13: New Meeting(s)?
Need to bounce ideas off interested, experienced people, not necessarily the full consortium membership
TWM email suggested
  Each team meets as needed
  “Interface Meetings” Weekly alternating between Magnet-Detector and Detector-Electronics
    If that is too much, how about Bi-weekly out of phase w/ Consortium meeting
Thoughts?