## Slide 1
Dean (Chip) Edstrom
03/08/2024
IOTA Proton Injector Update

## Slide 2: Electrical Status
Cave Pull Complete
  A few too short…
    Proton Source (5x)
      3451:3455
    S300 (1x)
      3457
    SC301 (4x)
      3480:3481
      3494:3495
    RFQ (1x)
      3460

## Slide 3: Source Status… No Forward Progress
ORC Review for Full Source Operation
  Source still Ready™ for Operation?
    Glassman PK75P50 borrowed
      Installed and ready for testing
    Repair RMA for LH60R85
      PO712148 Not Yet Approved
      RMA # Issued this morning
    Leak Check in progress
  RGD Registration
    Back in FSO approval
  ES&H Monitoring Plan
    RCT presence for initial turn-on / for any increase in max voltage
    Passive monitoring (badges in-place)

## Slide 4: Commissioning Update…
HLRF Build-out
  Gallery cables... ½” & ¼” Heliax, 10 Cond, LMR-195, RG58…
  Distribution: In progress… (Ordering / Building)
  Controls: No EE Support?
Shielding Assessment Document (SAD)?
  Maximum Credible Incident (MCI)?
Anything else?

## Slide 5: Next Week… Collaboration Meeting
AD/Inst Support
  Cable Termination, Mon / Wed, 10:00 – 15:00